# 5. Azure Architecture

DRE is being designed as an Azure-native legal billing review system that operates inside a customer-controlled Microsoft Azure environment and coexists with the customer’s existing legal technology stack.

The Azure architecture is not a separate technical concern from the product architecture. It is the infrastructure boundary that is intended to support DRE’s deterministic processing, controlled AI exception review, evidence preservation, identity, network isolation, secrets management, observability, and customer governance.

The current infrastructure work establishes a meaningful Azure foundation, but it is not yet a complete production deployment. The supplied Bicep currently provisions a Virtual Network, Azure Key Vault, Azure Cosmos DB account, and Azure OpenAI account with public network access disabled. Private endpoints, DNS, application hosting, service identities, authorization, database containers, model deployments, monitoring, and several other enterprise controls remain implementation work. LegalFirewall_Azure_Deployment_Process_Guide 1.docx

|  | CURRENT FOUNDATION VS. INTENDED DEPLOYMENT The current infrastructure work establishes a meaningful Azure foundation, but it is not yet a complete production deployment. |
| --- | --- |

## 5.1 Customer-Owned Azure Deployment

The deployment direction is for DRE to operate inside the customer’s own Azure environment.

This allows DRE to function as a controlled processing layer within the customer’s existing Microsoft ecosystem rather than requiring the customer to move legal-billing operations into a separate replacement platform.

The intended model gives the customer control over the Azure environment in which DRE operates, including the surrounding enterprise identity, network, access, logging, security, and governance controls.

DRE is therefore designed to become part of the customer’s existing enterprise environment rather than becoming an external legal-data destination.

The broader architecture documentation describes this as a customer-controlled Azure deployment model with private connectivity, service isolation, identity, secrets management, structured messaging, observability, and auditable processing. DRE_Long_Form_Investor_Sheet_with_Infographic 1.docx

## 5.2 Microsoft Ecosystem Model

The operating principle is:

Deploy DRE into the customer’s Azure environment. Stay in the customer’s existing Microsoft ecosystem. Work where the customer already works.

DRE is not intended to require replacement of the customer’s billing system of record merely to perform billing review.

The Azure layer is intended to receive or interact with structured legal-billing transactions, process them through the DRE review architecture, preserve review evidence and state, and return controlled results to the surrounding legal-billing workflow.

This makes DRE a review and control layer rather than a forced replacement for the customer’s broader legal-operations environment.

|  | OPERATING PRINCIPLE Deploy DRE into the customer’s Azure environment. Stay in the customer’s existing Microsoft ecosystem. Work where the customer already works. |
| --- | --- |

## 5.3 Infrastructure as Code — Bicep

The current Azure infrastructure foundation is represented in Bicep.

The supplied template uses reusable parameters for deployment location and naming and declares Azure resources through a repeatable infrastructure definition.

The current naming prefix is legalfirewall.

Infrastructure as Code is important to DRE because the deployment itself becomes reviewable, repeatable, version-controlled infrastructure rather than an undocumented collection of manually configured Azure resources.

The current Bicep creates four principal resources:

1. Azure Virtual Network

2. Azure Key Vault

3. Azure Cosmos DB account

4. Azure OpenAI account

LegalFirewall_Azure_Deployment_Process_Guide_main_bicep.docx

## 5.4 Azure Virtual Network

The current Bicep declares a Virtual Network using:

Address space: 10.0.0.0/16

Application subnet: 10.0.1.0/24

Subnet name: AppSubnet

The VNet establishes the beginning of DRE’s intended private network boundary.

Its current significance is foundational. The network exists as a place into which private endpoints and application workloads can later be integrated.

The VNet by itself does not make the architecture private. The existing infrastructure documentation specifically identifies that private endpoints, private DNS zones and links, routing, subnet policies, network-security design, and workload integration still need to be implemented. LegalFirewall_Azure_Deployment_Process_Guide 1.docx

## 5.5 Application Runtime

The broader DRE architecture requires a controlled application/runtime boundary in Azure for the deterministic engine, orchestration logic, and related processing components.

The intended architecture identifies an Azure application execution layer capable of receiving transactions and running deterministic processing inside the governed environment.

Earlier architectural planning identifies Azure Container Apps as the likely serverless/containerized JavaScript runtime direction.

However, the current supplied Bicep does not provision an application-hosting resource.

Application runtime deployment therefore remains part of the Azure build-out rather than a capability demonstrated by the current infrastructure template.

## 5.6 Structured Messaging and Transaction Queuing

The intended DRE architecture includes structured messaging between processing components.

Azure Service Bus has been identified as the messaging and quarantine mechanism capable of:

Buffering transaction work

Routing exceptions

Supporting retries

Preserving controlled processing states

Separating processing stages

This is particularly relevant to the future production architecture because DRE distinguishes clean deterministic processing from quarantined semantic exceptions.

The current Bicep does not provision Azure Service Bus, so messaging and queue infrastructure remain part of the intended architecture rather than the currently provisioned foundation.

## 5.7 Azure OpenAI

The current Bicep provisions an Azure OpenAI Cognitive Services account using the S0 SKU.

The account:

Uses a custom subdomain

Is created in the selected Azure region

Has publicNetworkAccess set to Disabled

That disabled-public-access setting is one of the strongest controls actually present in the current infrastructure definition. LegalFirewall_Azure_Deployment_Process_Guide 1.docx

Azure OpenAI is intended to host the model deployments used by DRE’s semantic exception-review layer.

The product architecture does not send every transaction to Azure OpenAI. The deterministic engine evaluates all transactions first, and Azure OpenAI is invoked only where semantic assistance is required.

The current infrastructure does not yet include:

Azure OpenAI model deployment

Private endpoint

Private DNS

Application connectivity

Managed identity/RBAC configuration

Content-control decisions

Quota configuration

Diagnostic settings

Therefore, the Azure OpenAI account exists in the infrastructure definition, while the complete private model-serving path remains to be built. LegalFirewall_Azure_Deployment_Process_Guide 1.docx

## 5.8 Azure Cosmos DB

The current Bicep provisions an Azure Cosmos DB GlobalDocumentDB account using the Standard offer type with one primary regional location.

Cosmos DB is intended to provide structured storage for DRE transaction state and audit information.

The broader architecture requires preservation of evidence including:

Original transaction

Rules applied

Processing state

Deterministic findings

Consensus record

Recommendation

Authorized disposition

The current infrastructure provisions the Cosmos DB account, but does not yet define:

Database

Containers

Partition strategy

Consistency model

Backup and retention decisions

Private access

Authorization

Diagnostic settings

The storage account therefore establishes the service boundary, but the DRE audit-data model and governed persistence configuration remain implementation work. LegalFirewall_Azure_Deployment_Process_Guide 1.docx

## 5.9 Azure Key Vault

The current infrastructure provisions an Azure Key Vault using the Standard SKU.

The vault is intended to centralize protected configuration such as:

Credentials

Keys

Certificates

Encryption material

Signing material

Other protected application configuration

The current template declares an empty accessPolicies array and enables deployment-related integration flags.

The vault therefore exists in the infrastructure definition, but the actual authorization model remains unfinished.

Future implementation must establish the chosen RBAC or access-policy model, network restrictions or private endpoint configuration, retention/purge-protection decisions, and audit diagnostics. LegalFirewall_Azure_Deployment_Process_Guide 1.docx

## 5.10 Microsoft Entra ID and Managed Identity

The target Azure architecture uses Microsoft Entra ID and managed identities to control application and service access.

The intended model separates identities for:

Application workloads

Deployment automation

Human reviewers

Administrative users

Supporting Azure services

The objective is attributable, least-privilege access without embedding application secrets directly into source code.

The existing Bicep does not currently declare managed identities or role assignments.

Identity and RBAC therefore remain a required infrastructure layer rather than an implemented current control. LegalFirewall_Azure_Deployment_Process_Guide 1.docx

## 5.11 Private Endpoints and Private DNS

Private connectivity is central to the intended production architecture.

Disabling public access to a service does not itself create a working private route.

The target architecture therefore requires private endpoints and associated DNS configuration for appropriate Azure services, including:

Azure OpenAI

Azure Cosmos DB

Azure Key Vault

The infrastructure-validation documentation explicitly identifies private name resolution, private IP routing, and denial of unintended public access as future testable controls. DRE_runtests_ts_Relevance_and_Infrastructure_Validation.docx

The desired end state is that approved workloads can resolve and reach required Azure services through intended private paths while unauthorized or unintended network paths fail.

## 5.12 Identity and RBAC

Authorization must be designed separately from network access.

A service being reachable does not establish that every identity should be permitted to use it.

The target architecture therefore requires least-privilege RBAC governing:

Application access

Deployment access

Administrative access

Data access

Model invocation

Reviewer authority

Operational support functions

Authorization should be attributable and testable.

This is especially important for DRE because system processing authority and human decision authority are intentionally distinct.

## 5.13 Azure Monitor, Log Analytics, and Observability

Production DRE architecture requires operational observability.

The intended Azure monitoring layer should make it possible to understand:

Service health

Processing failures

Latency

Access activity

Deployment changes

Policy events

Security events

Failed authentication/authorization

Transaction correlation

Model invocation behavior

Infrastructure degradation

Azure Monitor, Log Analytics, Application Insights, diagnostic settings, alerts, and operational dashboards are identified as future architecture components.

The current Bicep does not provision those monitoring resources. LegalFirewall_Azure_Deployment_Process_Guide 1.docx

## 5.14 Audit Evidence

Azure infrastructure must support DRE’s broader audit model.

For a processed transaction, the system direction is to preserve enough information to distinguish:

What originally entered DRE

Which deterministic rules were evaluated

What the deterministic engine found

Whether semantic review was invoked

Which agent responses were returned

How consensus/referee logic behaved

What recommendation or system state resulted

What an authorized human ultimately decided

This auditability is one of the reasons structured persistence, identity, logging, and deterministic routing are part of the infrastructure design rather than optional supporting features.

## 5.15 Environment Separation

The intended architecture requires separation between development, testing, pilot, and production-like environments.

Repeatable infrastructure definitions support that separation by allowing environments to be created from a common architectural contract rather than manually reconstructed.

The current documentation identifies environment separation, parameter validation, CI/CD approval, security testing, evidence retention, and documented operating responsibility as governance work still required for the intended design. LegalFirewall_Azure_Deployment_Process_Guide 1.docx

## 5.16 Infrastructure Validation

DRE’s Azure architecture is intended to be tested as infrastructure, not merely described in diagrams.

The runtests_ts infrastructure-validation direction treats the Bicep definition as a repeatable deployment fixture that can be deployed, inspected, exercised, and eventually removed.

The intended validation pattern includes:

1. Static Bicep validation

2. Controlled test deployment

3. Resource/control assertions

4. Connectivity testing

5. Data and model integration testing

6. Evidence capture

7. Cleanup and repeatability validation

This allows DRE to move from statements such as “the architecture is private” toward evidence that specific network paths, identities, service configurations, and controls actually behave as intended. DRE_runtests_ts_Relevance_and_Infrastructure_Validation.docx

## 5.17 Current Azure Foundation

The current documented infrastructure foundation establishes:

Repeatable Bicep deployment structure

Region parameterization

Consistent naming

Azure Virtual Network

Application subnet

Azure Key Vault

Azure Cosmos DB account

Azure OpenAI account

Disabled public network access on Azure OpenAI

These are current infrastructure definitions supported by the supplied Bicep. LegalFirewall_Azure_Deployment_Process_Guide_main_bicep.docx

## 5.18 Intended Azure Production Architecture

The intended production architecture expands that foundation to include:

Application runtime

Structured messaging / Azure Service Bus

Private endpoints

Private DNS

Managed identities

Least-privilege RBAC

Cosmos DB database and containers

Governed audit-data model

Azure OpenAI model deployments

Model/service configuration

Monitoring and diagnostics

Log Analytics / Application Insights

Alerts and operational dashboards

Environment separation

Retention controls

Recovery design

Policy and governance controls

Repeatable deployment validation

Security and access testing

These are architectural requirements and planned implementation areas, not claims that the current Bicep already provides them. LegalFirewall_Azure_Deployment_Process_Guide 1.docx

| CURRENT AZURE FOUNDATION | INTENDED PRODUCTION ARCHITECTURE |
| --- | --- |
| VNet, subnet, Key Vault, Cosmos DB account, Azure OpenAI account; Azure OpenAI public access disabled | Application hosting, messaging, private connectivity, identity/RBAC, data model, model deployments, monitoring, governance, recovery, and validation |

## 5.19 Azure Build-Out Sequence

The existing deployment documentation establishes a six-stage build-out sequence:

|  | SIX-STAGE BUILD-OUT Foundation → Private Access → Identity → Data and Models → Observability → Assurance |
| --- | --- |

Foundation establishes naming, network planning, resource metadata, locks, and policy baseline.

Private Access adds private endpoints and DNS and restricts unintended public access.

Identity adds managed identities and least-privilege RBAC.

Data and Models establishes Cosmos DB databases/containers and approved Azure OpenAI model deployments.

Observability adds diagnostic settings, logs, alerts, audit events, and dashboards.

Assurance validates the environment through threat modeling, access review, deployment tests, recovery testing, retention validation, and documentation. LegalFirewall_Azure_Deployment_Process_Guide 1.docx

| Foundation | → | Private Access | → | Identity | → | Data and Models | → | Observability | → | Assurance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Figure 8. Azure build-out sequence

## 5.20 Architectural Principle

The significance of the Azure architecture does not come from any single Azure service.

|  | ARCHITECTURAL PRINCIPLE customer-controlled environment + deterministic application processing + controlled model access + network isolation + attributable identity + protected secrets + structured evidence storage + observability + human authority. |
| --- | --- |

That combined boundary is the intended enterprise environment for DRE.

The current Bicep establishes the beginning of that boundary. The rest of the Azure architecture is the controlled progression from defined infrastructure foundation to tested customer-deployable system.

# 6. Security, Privacy & Governance

DRE’s security, privacy, and governance model is built around a simple principle: the legal-billing transaction remains governed throughout its entire processing path.

Security is therefore not a separate perimeter added after the product works. It is part of the architecture that determines where transactions can travel, which identities can act on them, how secrets are protected, what evidence is retained, how automated recommendations remain distinguishable from human decisions, and how the system behaves when a component fails.

The intended deployment model places DRE inside the customer’s Azure environment and Microsoft ecosystem. The customer therefore retains the surrounding enterprise environment in which DRE operates, while the DRE architecture must provide explicit controls for network access, identity, authorization, secrets, evidence, AI access, auditability, retention, recovery, and human authority.

The current Azure foundation establishes only part of that security model. The existing Bicep creates a network foundation, Key Vault, Cosmos DB account, and Azure OpenAI account with public network access disabled. The complete private, least-privilege, auditable architecture still requires additional controls and validation. LegalFirewall_Azure_Deployment_Process_Guide 1.docx

## 6.1 Security Model

DRE is intended to use layered controls rather than a single security mechanism.

Customer-controlled Azure deployment

Network isolation

Private service connectivity

Identity-based access

Least-privilege authorization

Protected secrets and keys

Controlled application execution

Restricted AI access

Structured audit storage

Transaction-level evidence

Observability

Human decision authority

Repeatable infrastructure validation

No one control establishes the entire security posture.

A private network does not determine who is authorized to act.

Authentication does not determine whether an action is appropriate.

A successful AI response does not establish an authorized billing disposition.

A stored audit record does not prove that the surrounding infrastructure was configured correctly.

The architecture therefore treats these as separate, testable control layers.

## 6.2 Network Isolation

The current Azure infrastructure defines a Virtual Network using the 10.0.0.0/16 address space with AppSubnet at 10.0.1.0/24.

Private endpoints

Private DNS zones

DNS links

Subnet policies

Routing

Network security design

Workload integration

Private connectivity validation

## 6.3 Restricted Azure OpenAI Access

The current Bicep provisions Azure OpenAI with:

publicNetworkAccess: 'Disabled'

Private endpoint

Private DNS

Application connectivity

Authorized service identity

RBAC

Approved model deployment

Quota configuration

Logging and diagnostics

Appropriate model/service controls

|  | SECURITY OBJECTIVE approved DRE workloads can reach an approved model deployment through an authorized private path, while unintended access paths are denied and observable. |
| --- | --- |

## 6.4 Authentication

The intended enterprise architecture uses Microsoft Entra ID as the identity foundation.

Human users

Authorized billing reviewers

Administrators

Application workloads

Deployment automation

Supporting Azure services

Operational support identities

## 6.5 Authorization

Authentication answers who the identity is.

Authorization answers what that identity is permitted to do.

Infrastructure administration

Application deployment

Application execution

Key and secret access

Audit-data access

Model invocation

Billing review

Human disposition

Operational monitoring

Security administration

## 6.6 Secrets, Keys, and Protected Configuration

The current infrastructure provisions Azure Key Vault as the dedicated secrets-management resource.

Credentials

Certificates

Encryption material

Signing keys

Service secrets

Protected application configuration

## 6.7 Customer-Data Handling

DRE is being designed around customer-resident processing in the customer’s Azure environment.

Original billing transaction

Original narrative

Deterministic findings

Sanitized narrative

Rule violations

AI-review request

Agent votes

Agent reasoning

Consensus/referee result

Proposed financial adjustment

Human-review state

Authorized disposition

Audit record

Operational telemetry

## 6.8 Data Residency

The Azure architecture is parameterized around a selected deployment region.

## 6.9 Data Retention

Retention is an identified governance requirement, but the current infrastructure does not yet implement a complete retention policy.

Original transactions

Deterministic processing records

Agent votes and reasoning

Referee/consensus records

Human dispositions

Audit records

Security logs

Operational telemetry

Deployment evidence

Test evidence

Backup data

## 6.10 Structured Auditability

Auditability is a core DRE architectural requirement.

Original transaction

Applicable rule/policy context

Rules fired

Deterministic findings

Processing pathway

Quarantine state

AI votes where applicable

Reasoning/evidence associated with semantic review

Referee or consensus result

Proposed treatment

Financial implication

Human disposition

Final transaction state

|  | GOVERNANCE EVIDENCE CHAIN what entered the system → what deterministic rules found → what AI interpreted → what the referee logic determined → what the authorized human decided. |
| --- | --- |

## 6.11 Policy Provenance

DRE’s deterministic controls depend on policies and rules having identifiable provenance.

Different clients may use different guidelines.

Guidelines may change over time.

Matter-specific arrangements may alter default rules.

Authorized exceptions may exist.

A later reviewer must be able to understand which rule set governed the original decision.

## 6.12 AI Governance Boundary

DRE deliberately places AI inside a constrained architectural role.

AI is not the first processing layer.

AI does not define the governing OCG.

AI does not replace deterministic schema and policy checks.

AI does not silently determine the final authorized billing disposition.

|  | INTENDED GOVERNANCE CHAIN deterministic controls → controlled semantic evaluation → deterministic aggregation/routing → authorized human authority where required. |
| --- | --- |

## 6.13 Human Decision Authority

Human authority is not a fallback added because the system is incomplete.

Identify

Calculate

Explain

Organize

Recommend

Route

Quarantine

Escalate

But the system’s recommendation and the authorized human’s disposition remain distinguishable events.

This distinction is particularly important for financial reporting.

A DRE-identified or proposed adjustment is not automatically the same thing as an approved adjustment or realized savings.

Human disposition establishes the authorized business result.

## 6.14 Logging and Observability

A governed system must make important actions observable.

Authentication attempts

Authorization failures

Service access

Model invocation

Processing failures

Transaction errors

Infrastructure changes

Deployment events

Security events

Latency

Availability

Policy events

Human-review activity

Correlation between application and infrastructure events

## 6.15 Correlation and Traceability

A mature DRE transaction should be traceable across the processing chain.

Incoming transaction

Deterministic execution

Rule violations

AI invocation, if any

Agent outputs

Consensus/referee result

Final processing state

Human review

Data write

Operational log entries

## 6.16 Controlled Failure

DRE’s governance model requires failures to become explicit processing states rather than hidden outcomes.

Failed service authentication

Failed private connectivity

Unavailable model deployment

Storage failure

Logging failure

Invalid transaction state

Missing policy context

Unauthorized access attempt

Deployment-control failure

## 6.17 Recovery

Recovery requirements extend beyond simple service availability.

Application recovery

Data recovery

Cosmos DB backup/recovery decisions

Infrastructure redeployment

Key/secret recovery procedures

Failed-transaction recovery

Queue/retry behavior

Audit-record integrity

Environment reconstruction

Disaster-recovery decisions

## 6.18 Environment Governance

Development, test, pilot, and production environments should not become indistinguishable copies that differ only by informal convention.

Parameterized deployments

Naming conventions

Ownership metadata

Tags

Policy baseline

Resource locks where appropriate

Deployment approvals

Role separation

Test evidence

Change control

Environment-specific configuration

## 6.19 Infrastructure Change Control

Infrastructure as Code provides a foundation for controlled change.

What changed

Which resource changed

Which property changed

When it changed

Who approved it

Whether tests passed afterward

## 6.20 Security Validation

DRE’s intended security posture should be supported by evidence.

1. Static infrastructure checks

2. Controlled deployment

3. Configuration assertions

4. Connectivity testing

5. Data/service testing

6. Negative security testing

7. Evidence capture

8. Cleanup and repeatability verification

Especially important is negative validation.

It is not enough to prove that an approved application can reach Azure OpenAI or Cosmos DB.

The completed environment should also prove that the paths which are supposed to be prohibited actually fail.

That turns architectural intent into testable security behavior.

## 6.21 Governance Documentation

The production system will require governance documentation that travels with the technical implementation.

Deployment

Identity administration

Access approval

Policy configuration

OCG/rule changes

Security monitoring

Incident response

Retention

Recovery

Human-review authority

Infrastructure changes

Model configuration

Audit review

Customer responsibilities

Engineered Launch responsibilities

## 6.22 Customer Governance

Customer-owned Azure deployment creates an important governance relationship.

Subscription/resource ownership

Network configuration

Identities

Administrative permissions

Keys

Logs

Retention

Security policies

Deployment updates

Application configuration

OCG/policy configuration

Human-review authorization

## 6.23 Current Security Controls vs. Intended Security Controls

The current documented Azure foundation establishes:

Declarative Bicep infrastructure

Repeatable resource naming and location

Virtual Network

Application subnet

Azure Key Vault resource

Azure Cosmos DB account

Azure OpenAI account

Azure OpenAI public network access disabled

The intended enterprise security architecture adds:

Private endpoints

Private DNS

Application workload isolation

Managed identities

Microsoft Entra ID integration

Least-privilege RBAC

Key Vault authorization

Private Cosmos DB access

Private Azure OpenAI invocation

Model deployment controls

Structured audit persistence

Monitoring and diagnostic settings

Security alerts

Environment separation

Retention controls

Recovery controls

Infrastructure validation

Negative security testing

Documented operating responsibility

The distinction matters because DRE should claim only controls that have actually been implemented and validated. LegalFirewall_Azure_Deployment_Process_Guide 1.docx

## 6.24 Governance Principle

The security and governance model can be summarized as:

|  | GOVERNANCE PRINCIPLE Keep the transaction inside a controlled customer environment. Know which identity touched it. Know which rules acted on it. Know when AI was involved. Preserve what the AI said. Preserve what deterministic logic did with it. Preserve what the human decided. Make the infrastructure supporting those events testable and reviewable. |
| --- | --- |

That is the governing boundary DRE is being built toward.

# 7. Validation & Assurance

DRE’s validation model is intended to answer a different question from ordinary software testing:

Can DRE produce repeatable evidence that the system, infrastructure, controls, and transaction-processing paths behave as designed?

The validation program therefore extends beyond testing individual TypeScript functions. It encompasses the deterministic engine, consensus behavior, Azure infrastructure, network controls, identities, storage, failure handling, evidence capture, and ultimately the complete legal-billing transaction path.

The existing runtests_ts documentation establishes an important architectural separation: the infrastructure definition creates the environment; the validation system verifies the environment. That distinction allows failures to be isolated rather than mixing deployment logic and test logic together. DRE_runtests_ts_Relevance_and_Infrastructure_Validation.docx

|  | VALIDATION QUESTION Can DRE produce repeatable evidence that the system, infrastructure, controls, and transaction-processing paths behave as designed? |
| --- | --- |

## 7.1 Validation Philosophy

DRE should progressively replace architectural assertions with observable evidence.

Public network access is disabled.

The intended private endpoint exists.

Private DNS resolves correctly.

An authorized DRE workload can invoke the approved model.

An unauthorized or public path cannot.

The result is captured in a repeatable test record.

The second form is the assurance standard DRE is moving toward.

Validation therefore serves several purposes simultaneously:

Product correctness

Infrastructure correctness

Security evidence

Change detection

Troubleshooting

Auditability

Deployment confidence

Customer and investor claim discipline

## 7.2 Static Validation

Validation begins before Azure resources are deployed.

Deployment location resolves correctly.

Naming follows the declared legalfirewall convention.

Required Azure resources are represented.

Network address definitions are valid.

Resource declarations compile.

Required parameters resolve.

## 7.3 Controlled Test Deployment

After static validation, the infrastructure can be deployed into an authorized test resource group.

Azure Virtual Network

AppSubnet

Azure Key Vault

Azure Cosmos DB account

Azure OpenAI account

## 7.4 Infrastructure Contract Assertions

Once deployed, the test system should inspect Azure resource properties and compare them with the expected infrastructure contract.

Virtual Network: Address space is 10.0.0.0/16; AppSubnet exists; AppSubnet uses 10.0.1.0/24.

Key Vault: Vault exists; Standard SKU is provisioned; deployment-related flags match the declared infrastructure.

Cosmos DB: Account exists; account type is GlobalDocumentDB; Standard offer type is configured; primary location corresponds to the selected deployment region.

Azure OpenAI: Account exists; S0 SKU is configured; custom subdomain is established; publicNetworkAccess equals Disabled.

## 7.5 Network Validation

As private networking is completed, DRE requires validation of both intended reachability and intended isolation.

Private endpoints exist where required.

Private DNS zones are configured.

DNS links are correct.

Approved services resolve to intended private addresses.

Approved workloads can reach required services.

Routing follows the intended network path.

Unapproved public paths fail.

Unauthorized workloads cannot reach protected services.

|  | NETWORK VALIDATION STANDARD The approved path works. The prohibited path does not. |
| --- | --- |

## 7.6 Identity and Authorization Validation

As managed identities and RBAC are implemented, DRE’s validation program must establish that identities possess the permissions they require—and not permissions they should not have.

Application workload can access its required services.

Application workload cannot administer unrelated Azure resources.

Deployment identity can perform authorized deployment actions.

Unauthorized identity cannot retrieve protected secrets.

Authorized application identity can access required Key Vault material.

Authorized application can perform approved Cosmos DB operations.

Authorized workload can invoke the approved Azure OpenAI deployment.

Human-review permissions remain separate from infrastructure-administration permissions.

## 7.7 Secrets and Key Validation

Key Vault validation should ultimately establish both availability and access control.

Required protected material can be retrieved by the intended identity.

Unauthorized identities cannot retrieve it.

Application code does not depend on embedded production credentials.

Network restrictions behave as configured.

Diagnostic evidence exists for relevant access events.

Rotation or replacement does not unexpectedly break dependent services.

## 7.8 Cosmos DB Validation

The current infrastructure provisions the Cosmos DB account but not the finished DRE audit-data implementation.

Database exists.

Required containers exist.

Partition strategy matches the implemented data model.

Authorized DRE workload can write a controlled audit record.

Authorized DRE workload can retrieve the expected record.

Unauthorized access fails.

Private connectivity works.

Backup and retention configuration matches the selected policy.

Transaction and audit information remain correctly associated.

## 7.9 Azure OpenAI Model Validation

The current Bicep creates an Azure OpenAI account but does not create a model deployment.

Approved model deployment exists.

DRE can invoke it through the intended connection.

Authentication succeeds only for authorized identities.

Public/unapproved invocation paths fail where prohibited.

Model responses can be parsed into the expected structured contract.

Invalid responses are handled explicitly.

Service failures route into controlled transaction behavior.

Quota and service errors do not silently change billing disposition.

## 7.10 Deterministic Engine Testing

The deterministic compliance engine is especially suitable for repeatable test coverage because its rules and expected outcomes are explicit.

Partner

Senior Associate

Junior Associate

Printing

Photocopying

Scanning

Broad legal research

Review

File preparation

## 7.11 Deterministic Rule Testing

Individual rules should be testable independently of the complete application.

Clear positive examples

Clear negative examples

Multiple triggering conditions

Boundary conditions

Multiple violations in one narrative

Punctuation/case variations where relevant

Numeric boundaries where relevant

Authorized exceptions when those are implemented

Rule-version behavior

## 7.12 Consensus Testing

Consensus validation requires a different methodology because the AI layer is probabilistic.

Vote

Confidence score

Extracted intent

Reasoning

Consensus testing therefore has at least two distinct layers:

Model behavior: What did each agent return?

Referee behavior: Given those votes, did deterministic routing produce the expected system action?

Keeping those layers separate makes failures diagnosable.

## 7.13 Referee Logic Testing

The current vote-counting logic is deterministic and can therefore be exhaustively tested against valid vote combinations.

COMMIT_TO_DATABASE

RECONSTRUCT_AND_SPLIT

HARD_REJECT

Human escalation safe state

Tests should verify that each possible supported vote combination reaches the intended deterministic branch.

The existing component review has already identified an important architecture question: with exactly three agents and three valid vote values, the currently defined branches appear capable of covering all valid combinations.

That means the nominal “other” human-escalation branch may not be naturally reachable through ordinary valid votes.

This is precisely the kind of condition the validation program should expose rather than allowing a safe-state path to exist only in documentation.

## 7.14 Current One-Round Consensus Validation

The current implemented consensus component represents one parallel round of three agents.

Validation of the current component should therefore test the architecture that actually exists:

|  | CURRENT VALIDATION BOUNDARY Three agents → structured votes → deterministic counting → resulting action. |
| --- | --- |

It should not claim to have validated the broader intended three-agent, three-round architecture until that architecture is implemented.

## 7.15 Intended Multi-Round Consensus Validation

The broader DRE architecture calls for three independent agents operating across three rounds, followed by referee synthesis.

Independence of each evaluation

Preservation of every agent result

Preservation of each round result

Agreement across rounds

Disagreement across rounds

Referee synthesis

Escalation thresholds

Cost and latency

Repeatability characteristics

Human-review usefulness

## 7.16 Labeled Exception Dataset

A meaningful consensus-validation program ultimately requires a controlled corpus of representative legal-billing exceptions with expected classifications or authorized reviewer dispositions.

## 7.17 End-to-End Transaction Testing

Individual components working correctly does not prove that the complete DRE transaction works correctly.

|  | END-TO-END TEST PATH Input → deterministic engine → routing decision → consensus when required → referee → financial finalization → audit receipt → human-review state where applicable → output. |
| --- | --- |

Tests should verify both the resulting decision state and the preservation of the evidence chain.

A transaction that produces the correct final status but loses the reason it reached that status is not a fully successful DRE transaction.

## 7.18 Financial Calculation Validation

Financial calculations require deterministic tests independent of the semantic review.

Hourly rate

Original hours

Original value

Deterministically adjusted hours

Deterministically adjusted value

Final calculated value

Difference between original and final value

Tests should also preserve the distinction between:

Calculated difference

Proposed adjustment

Authorized adjustment

Realized financial outcome

A technically correct subtraction should not automatically be labeled “savings.”

This prevents the software’s reporting layer from making a stronger financial claim than the underlying transaction state supports.

## 7.19 Narrative Integrity Testing

DRE may preserve multiple versions of a billing narrative throughout processing.

Original narrative

Sanitized narrative

Agent-extracted intent

Reconstructed narrative

Final narrative

## 7.20 Failure-Path Testing

Failure behavior should be tested deliberately.

Azure OpenAI unavailable

Model invocation timeout

Invalid structured AI response

Authentication failure

Cosmos DB unavailable

Key Vault unavailable

Queue/messaging failure

Invalid input

Missing required context

Unsupported processing state

Logging failure

Partial downstream failure

## 7.21 Edge-Case and Fuzz Testing

DRE will eventually encounter billing data that is much less orderly than demonstration data.

Missing fields

Unexpected types

Extremely long narratives

Empty narratives

Invalid numeric values

Negative or zero values where inappropriate

Duplicate identifiers

Unusual Unicode/text

Multiple rule triggers

Conflicting policy conditions

Unexpected AI output

Malformed structured responses

## 7.22 Human-Review Validation

The human-review path itself requires validation.

Transactions intended for human review actually reach that state.

Evidence needed by the reviewer is present.

Original and modified information remain distinguishable.

Proposed financial effects are visible.

System reasoning does not masquerade as human disposition.

Authorized reviewer actions are captured.

Unauthorized identities cannot perform disposition actions.

Final disposition becomes part of the audit record.

## 7.23 Evidence Capture

Each meaningful validation run should produce a reviewable record.

Deployment outputs

Test results

Configuration snapshots

Correlation identifiers

Test/run ID

Environment

Infrastructure version

Application version

Rule-set version

Model/deployment configuration

Input dataset version

Individual test outcomes

Expected denials

Failures

Cleanup result

## 7.24 Repeatability

A successful test should be repeatable.

The infrastructure methodology calls for controlled environments that can be deployed consistently and removed without leaving orphaned resources.

Repeatability allows DRE to distinguish a stable system property from a one-time successful demonstration.

It also supports change control: when infrastructure or application code changes, the same validation can be rerun and compared with prior results.

## 7.25 Cleanup Validation

Ephemeral validation environments should have a defined cleanup stage.

The existing test methodology specifically calls for removal of test resources according to policy followed by verification that unwanted resources were not left behind.

Cleanup is itself part of the test.

A successful deployment that leaves uncontrolled resources, credentials, storage, or cost behind is not a completely successful validation cycle. DRE_runtests_ts_Relevance_and_Infrastructure_Validation.docx

## 7.26 Recovery Testing

Production assurance eventually requires proving that DRE can recover from failures without corrupting transaction state or losing required evidence.

Infrastructure redeployment

Application restart/recovery

Transaction retry

Queue recovery

Data restoration

Secret/key replacement

Failed consensus recovery

Human-review continuity

Audit-record preservation

## 7.27 Retention Validation

Once retention policies are established, they need tests of their own.

Required evidence remains available for the defined period.

Data scheduled for expiration behaves according to policy.

Backup behavior matches the selected design.

Logs follow the intended retention configuration.

Test/demo data does not silently inherit inappropriate production retention.

Retention changes are controlled and observable.

## 7.28 Change Validation

DRE’s validation suite should become a guardrail against silent architectural regression.

Infrastructure

Connectivity

Authorization

Rule behavior

Financial calculation

Consensus routing

Failure handling

Audit evidence

Output structure

## 7.29 Production-Readiness Criteria

Production readiness should be an evidence state, not simply a calendar milestone.

A production-ready DRE deployment will ultimately require demonstrated evidence across several dimensions:

Infrastructure deploys repeatably.

Required services are configured.

Private connectivity functions as designed.

Unauthorized paths fail.

Identity and RBAC behave correctly.

Secrets are appropriately protected.

Deterministic rules pass expected test cases.

Consensus behavior has been evaluated against representative exceptions.

Referee logic behaves deterministically.

Financial calculations are accurate.

Human-review routing works.

Audit evidence is preserved.

Monitoring is operational.

Failure states are controlled.

Recovery has been tested.

Retention behavior has been validated.

Environment changes are reviewable.

Customer operating responsibilities are documented.

The current system should not be described as having met those production criteria until the corresponding implementation and evidence exist.

## 7.30 Assurance Progression

DRE’s assurance progression can be represented as:

|  | ASSURANCE PROGRESSION Define the expected control → implement the control → test the control → capture the evidence → test the failure case → repeat after change. |
| --- | --- |

For infrastructure:

Bicep definition → Azure deployment → property assertion → connectivity/access test → evidence record.

For deterministic processing:

Rule definition → known input → expected output → exact comparison → regression test.

For semantic processing:

Representative exception → agent evaluations → structured votes → deterministic referee → expected routing → human evaluation of usefulness.

For the complete product:

Representative legal-billing file → DRE processing → separated results → preserved evidence → human disposition where required.

That progression is how DRE moves from an architecture that is described to a system whose behavior can be demonstrated and defended.

# 8. Working Demonstration

The DRE working demonstration is the bridge between documented architecture and observable product behavior.

Its purpose is not to simulate a finished enterprise deployment. Its purpose is to allow an evaluator to interact with DRE’s core legal-billing review workflow using controlled synthetic data and see the fundamental product proposition operate:

One legal-billing file in. Two result files out.

The demonstration should make DRE understandable without requiring the evaluator to understand the underlying TypeScript components, Azure architecture, consensus implementation, or OCG rule engine.

At the same time, it should expose enough processing information to demonstrate that the result came from an actual review path rather than from a predetermined animation or static mockup.

|  | WORKING DEMONSTRATION One legal-billing file in. Two result files out. |
| --- | --- |

## 8.1 Demonstration Objective

The working demo is intended to prove the core DRE experience:

What entered DRE

How many transactions were reviewed

Which transactions were resolved through deterministic processing

Which transactions required consensus review

Which transactions cleared applicable automated review

Which transactions require human review

What DRE found

Why a transaction was treated as it was

What output DRE produced

|  | CORE DEMO EXPERIENCE Provide a legal-billing file → process the billing transactions → apply deterministic review → invoke consensus where applicable → isolate items requiring human attention → return separated results. |
| --- | --- |

## 8.2 Demonstration Data Boundary

The public demonstration uses synthetic legal-billing data supplied with the demo.

Use the supplied sample legal-billing file here. Actual customer billing data is processed within the customer’s Azure environment.

It is not intended as a public intake mechanism for actual customer matter data.

The evaluator selects or drags the supplied sample billing file into the demonstration.

This boundary is important because the public demo is not the customer’s production Azure environment.

Actual customer matter data belongs in the secure customer deployment model described elsewhere in the DRE architecture.

The public demonstration should therefore make the distinction clear:

## 8.3 Current Synthetic Legal-Billing Dataset

The current DRE source material contains three representative synthetic legal-billing transactions.

| Transaction | Timekeeper / rate / hours | Narrative includes |
| --- | --- | --- |
| TX-1001 | Partner / $850 / 3.2 | internal alignment, printing defense binders, and broad legal research. |
| TX-1002 | Senior Associate / $600 / 5.0 | drafting a summary-judgment response, photocopying client files, and reviewing discovery requests. |
| TX-1003 | Junior Associate / $450 / 2.5 | file preparation and scanning evidentiary documents. |

The sample data deliberately contains conditions capable of exercising the deterministic rule layer and semantic-review pathway.

## 8.4 Demonstration Intake

The customer-facing intake should be deliberately simple.

1. Obtain/select the supplied synthetic sample file.

2. Drag or select the file in the DRE interface.

3. Start processing.

4. Observe the processing result.

5. Review the resulting transaction groups.

6. Download the resulting files.

The evaluator should not need to configure infrastructure, establish an Azure connection, create a matter, build a workflow, configure a CRM, or navigate an enterprise administration interface before seeing DRE operate.

The complexity belongs behind the interface.

| Select sample | → | Start processing | → | Observe results | → | Review groups | → | Download files |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

Figure 9. Demonstration intake path

## 8.5 File Selection and Drag-and-Drop

The demonstration should support an obvious file-selection experience.

## 8.6 Processing Start

Once the supplied sample file is selected, DRE should visibly transition from intake into processing.

## 8.7 Deterministic Review

Every sample transaction enters the deterministic review layer first.

Rule identified

Violation or condition detected

Deterministic action

Original narrative

Sanitized narrative

Original financial value

Deterministically adjusted value

Whether semantic review is required

## 8.8 Deterministic Pass / Early Exit

Transactions that do not require semantic interpretation should be capable of completing the automated review path without unnecessary AI processing.

The demo should make that pathway visible.

This demonstrates the operating principle:

|  | OPERATING PRINCIPLE Review what needs judgment, not what already passes. |
| --- | --- |

A deterministic early exit is therefore not a reduced form of processing. It is evidence that the architecture is functioning as intended.

## 8.9 Consensus Review

Transactions requiring semantic interpretation move into the consensus-review layer.

Schema Validator

Domain Expert

Anomaly Detector

Transaction sent to consensus

Agent votes

Confidence information where appropriate

Reasoning or extracted intent

Resulting referee action

Whether the transaction cleared the automated pathway or requires human review

## 8.10 Human Review

DRE’s demonstration must preserve human authority.

Original transaction

Deterministic findings

Relevant narrative state

Consensus information

Proposed treatment

Financial implication

Reason the transaction requires attention

Items that cannot appropriately clear the applicable automated review path should be isolated into the HUMAN REVIEW result.

Human review is not presented as system failure.

It represents DRE identifying the portion of the billing population where authorized judgment is still required.

The demo should make the reason for that routing understandable.

The product value is partly in reducing the review population from everything to the things that actually need somebody’s attention.

## 8.11 Demonstration Counts

The result interface should provide an immediate numerical summary of what happened.

Total Reviewed

Deterministic Review / Pass

Sent to Consensus

Passed Consensus

Human Review

## 8.12 Passed Consensus Output

The first principal output is:

PASSED CONSENSUS

This contains transactions that cleared their applicable automated review path.

“Passed Consensus” is the customer-facing result grouping. It does not mean that every item necessarily required AI processing, nor does it mean that humans are prohibited from examining those transactions.

It means that the transaction cleared the applicable automated DRE review pathway and was not routed into the human-attention population.

The downloadable result should preserve enough information to remain useful outside the immediate demo screen.

## 8.13 Human Review Output

The second principal output is:

HUMAN REVIEW

Which transaction requires attention

What DRE found

Which processing path occurred

Why the item did not clear automated review

What relevant evidence exists

What financial amount is associated with the issue where applicable

## 8.14 Two-File Result Model

The demonstration culminates in the simplified customer-facing result:

ONE FILE IN → TWO FILES OUT

Those two downloadable files are:

PASSED CONSENSUS

HUMAN REVIEW

This is intentionally simpler than exposing the internal processing architecture as the primary customer experience.

Internally, DRE may have deterministic findings, sanitized narratives, agent votes, referee states, audit records, financial calculations, and infrastructure events.

Externally, the evaluator receives an immediately understandable operational result:

|  | CUSTOMER-FACING RESULT Here is what cleared. Here is what needs you. |
| --- | --- |

## 8.15 Downloadable Results

Both result populations should be downloadable.

## 8.16 Transaction-Level Explanation

The working demonstration should allow an evaluator to understand individual results.

Original narrative

Rule triggered

Deterministic adjustment

Sanitized narrative

Consensus involvement

Consensus/referee outcome

Proposed adjustment

Human-review requirement

Final demo output category

## 8.17 Financial Presentation

The demonstration can show calculated financial differences associated with sample transactions, but the terminology must preserve the distinction established elsewhere in the DRE plan.

Original billing value

Adjusted calculated value

Flagged amount

Proposed adjustment

Difference requiring review

## 8.18 Audit Visibility

The demo should provide enough evidence to demonstrate DRE’s auditability principle.

Original transaction

Deterministic finding

Consensus involvement

Resulting action/state

Human-review requirement

## 8.19 Demo Processing vs. Predetermined Animation

The demonstration should perform actual processing of the supplied synthetic billing data.

## 8.20 Demo Limitations

The working demonstration is deliberately narrower than the intended production product.

A completed enterprise production deployment

Connected to a customer’s live billing environment

Processing real customer matter data

Operating with the complete intended private Azure architecture

Running the intended multi-round consensus architecture

Supporting every legal-billing file format

Enforcing every possible OCG

Producing validated customer savings

Commercially deployed

Those capabilities should be represented according to their actual implementation state.

The demonstration proves the workflow that actually exists rather than standing in for capabilities that remain on the roadmap.

## 8.21 Public Demo Data Protection

Because the public demonstration uses supplied synthetic data, the interface should discourage or prevent use of arbitrary real matter files.

|  | DATA PROTECTION BOUNDARY Public demonstration environment — supplied synthetic sample data Customer deployment — actual legal-billing processing inside the customer’s Azure environment |
| --- | --- |

This protects the conceptual boundary between product demonstration and enterprise deployment.

## 8.22 Feedback Capture

The demonstration is also a market-learning instrument.

Whether the workflow was immediately understandable

Whether the results were understandable

Whether the two-file output is useful

Whether the explanations were sufficient

What information the evaluator expected but did not see

Whether the Human Review population was actionable

Whether the evaluator would use the workflow

What would be required for real organizational use

## 8.23 Waitlist / Early Access

The working demonstration should connect naturally to the DRE early-access/waitlist path.

An evaluator who has just interacted with the product should be able to express interest in continued participation without navigating through an unrelated sales process.

The desired progression is:

|  | EVALUATOR PROGRESSION See DRE → Try DRE → Understand the result → Give feedback → Join early access / waitlist. |
| --- | --- |

This allows product demonstration and market validation to reinforce each other.

## 8.24 Reviews and User Input

The website direction also includes persistent capture for evaluator input.

Contact information

Waitlist/early-access interest

Private product feedback

Named reviews

User/customer input

## 8.25 Demonstration as Product-Learning Infrastructure

The demo is not merely a temporary sales prop.

Which terminology is confusing

Which results require more explanation

Which information reviewers actually use

Which output format is useful

Which steps create unnecessary friction

Which billing conditions users expect DRE to recognize

Which features users assume should exist

Which concerns prevent adoption

## 8.26 Demonstration as Evidence

A working demonstration materially changes what can be said about DRE.

Architecture

Source code

Component documentation

Infrastructure definitions

Synthetic data

Product design

After the demo is operating, DRE also has observable product behavior.

That creates evidence that evaluators can inspect directly:

|  | OBSERVABLE PRODUCT EVIDENCE A file entered. DRE processed it. Transactions followed identifiable review paths. Results were separated. Outputs were produced. |
| --- | --- |

The demonstration does not prove production readiness, but it moves DRE from purely documented architecture toward demonstrated software.

## 8.27 Demonstration Success Criteria

The working demonstration succeeds when an evaluator can:

1. Arrive without needing technical instruction.

2. Understand what DRE does.

3. Obtain the supplied synthetic legal-billing sample.

4. Select or drag that sample into DRE.

5. Initiate actual processing.

6. See the deterministic review occur.

7. See which transactions required consensus.

8. See the run counts.

9. Understand which items cleared automated review.

10. Understand which items require human attention.

11. Inspect understandable transaction-level reasoning.

12. Download PASSED CONSENSUS.

13. Download HUMAN REVIEW.

14. Understand that actual customer matter processing belongs in the customer’s Azure environment.

15. Provide feedback.

16. Express interest in early access.

|  | DEMONSTRATION SUCCESS That is the working demonstration DRE needs: small enough to understand immediately, real enough to evaluate, and disciplined enough not to claim that the demo is already the finished enterprise product. |
| --- | --- |