# 13. Microsoft / Azure Strategy

DRE’s Microsoft strategy is not limited to choosing Azure as a hosting platform.

The broader strategy aligns product architecture, Azure consumption, Microsoft for Startups progression, customer-owned Azure deployment, Microsoft Marketplace distribution, and eventually Microsoft’s co-sell ecosystem.

DRE is deliberately being built around Microsoft infrastructure because the intended customer is an enterprise legal organization that can deploy the product into its own Azure environment and continue operating within its existing Microsoft ecosystem.

That creates two connected relationships:

| RELATIONSHIP | VALUE |
| --- | --- |
| Customer value | DRE operates where the customer already works. |
| Microsoft value | Adoption of DRE can create legitimate Azure workload and service consumption. |

Microsoft’s current startup program explicitly connects Azure development with eventual Marketplace and co-sell opportunities, making those objectives compatible with the direction already established for DRE.

## 13.1 Microsoft for Startups

Microsoft for Startups is the immediate Microsoft program relevant to DRE.

A software product

B2B

AI-enabled

Azure-oriented

Moving toward MVP/product-market validation

Intended for enterprise customers

Designed around continuing Azure workloads rather than a temporary demonstration environment

As of September 2026, Microsoft describes the program as supporting startups from early development through production and enterprise growth, with benefits increasing as startups demonstrate verified progress, service adoption, and sustained Azure usage.

The Microsoft relationship should therefore develop alongside the actual DRE product rather than as a separate benefits-collection exercise.

## 13.2 Current Program Eligibility

Microsoft’s current published application criteria describe eligible companies as privately held B2B startups building software, AI, or technology products, generally from pre-seed through Series C, in supported regions.

Registered startup name matching legal documents

Industry

Website

Business address

Payment information

Personal Microsoft account

Phone number

Time zone

Optional Investor Network referral code

## 13.3 Startup Credit Progression

Microsoft’s current standard progression provides increasingly large Startup credit milestones based on actual Azure adoption.

| MILESTONE | STARTUP CREDITS | CURRENT PUBLISHED REQUIREMENT |
| --- | --- | --- |
| 1 | $200 | Azure signup and identity verification |
| 2 | $5,000 | Business verification |
| 3 | $25,000 | 5+ active Azure workloads for approximately 60 days |
| 4 | $50,000 | 7+ active Azure workloads for approximately 60 days |
| 5 | $150,000 | 10+ workloads plus approximately $3,000/month Azure usage for approximately 60 days |

For workload-based milestones, Microsoft currently says each counted workload must maintain at least $1 in spend during the continuous 60-day qualifying period. Microsoft also states that startups do not necessarily have to move through every milestone sequentially.

This makes real DRE architecture progression directly relevant to startup-benefit progression.

## 13.4 DRE Azure Workload Progression

DRE’s intended enterprise architecture naturally uses multiple Azure services.

Application hosting/runtime

Azure OpenAI

Azure Cosmos DB

Azure Key Vault

Azure Virtual Network/networking

Azure Service Bus

Azure Monitor

Log Analytics

Application Insights

Private connectivity and supporting Azure services

Other production services as the architecture requires

## 13.5 Sustained Usage

Microsoft’s current program specifically evaluates sustained usage rather than temporary service activation.

For higher milestones, Microsoft requires workloads to remain active over approximately 60 continuous days, and the highest standard milestone requires approximately $3,000 per month in sustained Azure usage along with ten or more workloads.

That means a one-time infrastructure deployment is not the same as demonstrating Azure adoption.

DRE’s strongest Microsoft position comes from building a real product whose continuing operation naturally creates continuing Azure usage.

## 13.6 Business Verification

Business verification is an early Microsoft for Startups milestone.

Microsoft describes the $5,000 milestone as requiring confirmation that the startup is a registered legal entity.

|  | CONSISTENT COMPANY IDENTITY Engineered Launch owns and develops DRE. |
| --- | --- |

The Microsoft application, Azure resources, product website, commercial documents, intellectual-property records, and eventual Marketplace publisher identity should tell a consistent company/product story.

## 13.7 Product Ownership

Microsoft’s current startup eligibility emphasizes companies building their own software, AI, or technology solutions.

## 13.8 Investor Network

Microsoft also maintains the Microsoft for Startups Investor Network.

Additional Startup credits

Azure Standard Support

Technical guidance

Marketplace readiness assistance

Co-sell opportunities

Additional product benefits

## 13.9 Investor Referral Code

Microsoft currently describes the Investor Network referral code as a 10-character code supplied by an eligible investor, accelerator, VC, incubator, or other participating organization.

## 13.10 Azure Consumption Strategy

DRE is intentionally capable of becoming a meaningful Azure workload.

Compute

AI inference

Persistent data

Messaging

Security services

Networking

Monitoring

Logging

Identity

Validation environments

|  | AZURE OBJECTIVE Use the Azure architecture required to create a reliable, secure, scalable DRE product. |
| --- | --- |

As DRE acquires customers and processing volume increases, Azure consumption can increase with actual product usage.

## 13.11 Alignment With Microsoft Economics

The customer-owned Azure deployment model creates a useful alignment.

| PARTY | ALIGNMENT |
| --- | --- |
| Customer | Receives a product operating within its Microsoft ecosystem. |
| Engineered Launch | Receives a deployment model compatible with enterprise environments. |
| Microsoft | Receives Azure workload consumption associated with the customer’s use of DRE. |

## 13.12 Marketplace Strategy

Microsoft Marketplace is the logical future distribution and procurement channel for DRE.

Procurement

Billing

Vendor approval

Microsoft-account purchasing

Azure-related purchasing relationships

Partner discovery

Microsoft sales collaboration

## 13.13 Marketplace Readiness

DRE should not be placed into Marketplace merely to create a listing.

Product identity

Publisher identity

Product description

Commercial terms

Pricing

Support

Deployment model

Technical architecture

Security documentation

Privacy/legal documentation

Customer onboarding

Marketplace offer architecture

## 13.14 Transactable Marketplace Offer

A long-term objective is a transactable Microsoft Marketplace offer, meaning customers can actually purchase the DRE offering through Marketplace rather than merely viewing a listing.

## 13.15 Co-Sell Ready

Microsoft distinguishes ordinary Marketplace presence from co-sell-ready status.

Active PartnerID and Marketplace account

Complete Partner Center business profile

Live Marketplace offer

Sales contact for relevant geographies

Required co-sell listing information

Solution one-pager

Solution pitch deck

## 13.16 Microsoft Seller Materials

DRE’s future Microsoft-facing collateral should make the product easy for a Microsoft seller to understand.

| QUESTION | ANSWER |
| --- | --- |
| Who buys DRE? | Corporate legal departments and legal operations. |
| What problem does it solve? | Outside-counsel billing and OCG review burden. |
| Why Azure? | Customer-owned Azure deployment using Azure application, AI, data, security, and operational services. |
| Why would the customer care? | Focused review, reduced unnecessary human review, explainable decisions, existing-stack coexistence, and customer-controlled deployment. |
| Why would Microsoft care? | The product creates legitimate Azure adoption and can strengthen the customer’s use of the Microsoft ecosystem. |

## 13.17 Co-Sell Pathway

The long-term progression is approximately:

|  | CO-SELL PATHWAY Build DRE on Azure → Establish real customer evidence → Create Marketplace-ready commercial product → Publish live Marketplace offer → Complete Microsoft seller collateral → Achieve co-sell-ready status → Build qualifying Azure/customer commercial evidence → Pursue deeper Azure IP co-sell eligibility. |
| --- | --- |

This is a progression rather than an immediate designation.

## 13.18 Azure IP Co-Sell

Standard Azure IP co-sell eligibility has materially higher requirements than simply publishing a Marketplace offer.

Microsoft currently requires co-sell-ready status plus additional conditions that include Azure technical validation, transactability, and a significant revenue/consumption threshold. Under the standard route, the organization generally needs at least $100,000 of Azure Consumed Revenue or Marketplace Billed Sales over the trailing 12 months.

That is a later-stage commercial milestone for DRE, not a current status.

## 13.19 Startup Co-Sell Acceleration

Microsoft currently provides an additional Azure IP Co-sell Acceleration path for qualifying Microsoft for Startups companies.

Active Microsoft for Startups membership

At least $8,000/month Azure consumption for three consecutive months

Live transactable SaaS offer in Microsoft Marketplace that has passed Microsoft’s SaaS technical validation

## 13.20 Microsoft Technical Validation

Deeper Azure co-sell status requires Microsoft technical validation.

Azure architecture

Infrastructure as Code

Network design

Azure OpenAI

Cosmos DB

Key Vault

Identity direction

Validation methodology

Reference architecture

Security documentation

## 13.21 Reference Architecture

Microsoft’s co-sell process can require a reference architecture diagram depending on offer type/status.

DRE is already developing the architectural material needed to create one accurately.

The eventual Microsoft reference architecture should represent the implemented production system rather than an aspirational diagram presented as current deployment.

## 13.22 MACC

A later-stage benefit of Azure IP co-sell eligibility is potential participation in the Microsoft Azure Consumption Commitment (MACC) ecosystem.

MACC allows eligible customers to apply purchases of qualifying third-party Marketplace solutions toward contractual Azure-spending commitments.

For an enterprise product such as DRE, that could eventually reduce purchasing friction for customers already committed to significant Microsoft Azure spend.

It is not a current DRE capability.

## 13.23 Microsoft Seller Alignment

The longer-term commercial objective is not merely to appear in a Microsoft catalog.

|  | LONGER-TERM POSITION This product solves a recognizable enterprise problem, runs on Azure, creates Azure consumption, is technically credible, has customer evidence, and can be purchased through Microsoft’s commercial ecosystem. |
| --- | --- |

## 13.24 Customer-Owned Azure as Microsoft Alignment

DRE’s customer-owned Azure architecture creates especially strong conceptual alignment with this strategy.

## 13.25 Product Development and Microsoft Progression

DRE’s Microsoft progression should follow genuine product maturity:

|  | MICROSOFT PROGRESSION Working demo → Azure-connected working product → Multiple real Azure workloads → Business verification → Sustained Azure usage → Customer validation → Commercial customer → Repeatable Azure deployment → Marketplace-ready product → Marketplace transaction capability → Co-sell readiness → Deeper Microsoft seller alignment. |
| --- | --- |

## 13.26 Investor Strategy Connection

The investor strategy in Section 14 and Microsoft strategy are complementary.

Capital

Legal-market access

Customer introductions

Commercial guidance

Enterprise credibility

## 13.27 Immediate Microsoft Priorities

The immediate Microsoft/Azure priorities are much earlier than Marketplace co-sell.

1. Maintain clear Engineered Launch/DRE ownership and identity.

2. Complete the working DRE demonstration.

3. Continue building the real Azure architecture.

4. Establish legitimate Azure workloads.

5. Complete applicable Microsoft for Startups/business-verification progression.

6. Accumulate sustained product usage rather than temporary resource activation.

7. Continue customer validation.

8. Build the documentation and evidence needed for enterprise deployment.

9. Preserve accurate current-versus-target architecture.

10. Prepare for Marketplace only as DRE becomes commercially ready.

## 13.28 Microsoft Strategy Principle

The Microsoft strategy can be summarized as:

|  | MICROSOFT STRATEGY Build the real product on Azure. Use the Azure services the product genuinely needs. Deploy DRE where the customer already operates. Let real product usage create real Azure consumption. Use Microsoft for Startups to extend the company’s development runway. Use customer evidence to move toward Marketplace. Use Marketplace to reduce enterprise procurement friction. Build toward a state where Microsoft sellers have a reason to understand and eventually help sell DRE. |
| --- | --- |

The objective is not to game Microsoft’s ecosystem.

It is to design DRE so that the customer, Engineered Launch, and Microsoft all benefit when the product is successfully adopted.

# 14. Investor Strategy

DRE’s investor strategy is built around a materially stronger proposition than presenting an early concept and asking investors to imagine the eventual product.

The objective is to approach investors with a growing body of evidence:

|  | INVESTOR EVIDENCE PATH Defined customer problem → differentiated product architecture → working software → working demonstration → Azure deployment direction → customer evaluation → market evidence → commercial model → credible roadmap. |
| --- | --- |

DRE is particularly relevant to investors focused on legal technology, enterprise software, AI infrastructure, compliance technology, corporate legal operations, and workflow automation.

The investor strategy should preserve the same evidence discipline used throughout DRE. Current implementation should be represented as current implementation. Intended architecture should be represented as intended architecture. Demo users should be represented as demo users. Design partners should be represented as design partners. Revenue should be represented as revenue only when revenue exists.

The goal is not to make DRE appear further along than it is.

The goal is to make the amount that already exists unusually easy to see.

## 14.1 Investor Narrative

The central investor narrative begins with the customer problem rather than with AI.

Corporate legal departments spend substantial operational effort receiving, reviewing, challenging, adjusting, approving, and documenting outside-counsel billing.

Some billing questions are deterministic.

Some require semantic interpretation.

Some require authorized human judgment.

DRE separates those problems rather than treating every billing transaction identically.

|  | ARCHITECTURE Deterministic controls first → semantic exceptions into controlled consensus → deterministic referee/routing → human authority where required → preserved evidence. |
| --- | --- |

|  | CUSTOMER EXPERIENCE One legal-billing file in. Two files out. |
| --- | --- |

|  | INVESTOR STORY Computationally sophisticated. Operationally simple. |
| --- | --- |

## 14.2 Investment Thesis

The DRE investment thesis rests on several connected propositions:

Outside-counsel billing is an established enterprise workflow.

Corporate legal departments already spend money on legal-billing and legal-operations technology.

Existing platforms can create implementation and operational burden.

Customers may want focused invoice-review capability without replacing their entire legal technology environment.

Deterministic controls can resolve objective billing questions efficiently.

AI can be constrained to semantic exceptions rather than applied indiscriminately.

Human authority can remain part of the architecture.

Customer-owned Azure deployment can reduce the need to create a separate external data destination.

A focused product can coexist with incumbent systems instead of competing feature-for-feature with complete enterprise legal-management platforms.

The same specialized review capability can produce recurring commercial value as billing continues.

## 14.3 Working Product Evidence

DRE’s investor case should lead with what has actually been built.

Deterministic legal-billing processing

OCG-oriented rule evaluation

Transaction orchestration

Consensus components

Differentiated AI agent roles

Deterministic vote aggregation

Financial calculations

Audit-receipt structures

Human escalation

Controlled AI-failure handling

Synthetic legal-billing data

Azure infrastructure definitions

Infrastructure-validation methodology

Product documentation

Responsive technical diagrams

Working-demo development

## 14.4 Demonstration as Investor Evidence

The working demonstration is one of the highest-priority investor assets because it converts architecture into observable behavior.

|  | OBSERVABLE PRODUCT BEHAVIOR Sample legal-billing file → DRE processing → deterministic review → consensus where applicable → separated result population → Passed Consensus → Human Review. |
| --- | --- |

The demo does not need to pretend to be a completed production deployment.

## 14.5 Current vs. Intended Architecture

Investor materials must preserve the distinction between current implementation and intended architecture.

| CURRENT | INTENDED |
| --- | --- |
| Three differentiated agents operating in one parallel round followed by deterministic vote aggregation. | Three independent agents across three rounds followed by referee synthesis and authorized human authority. |
| VNet, subnet, Key Vault, Cosmos DB account, Azure OpenAI account with public network access disabled. | Private connectivity, identity/RBAC, application runtime, messaging, data containers, model deployment, monitoring, retention, recovery, assurance, and other enterprise controls. |

## 14.6 Founder / Company Identity

Investor materials should consistently establish:

| COMPANY | PRODUCT |
| --- | --- |
| Engineered Launch | DRE / Dr. E — Deterministic Review Engine |

## 14.7 Founder Narrative

The founder narrative should establish why Jamie Lynn Schallert is building this particular type of system.

Relevant professional background includes years leading large operations environments and process work at Amazon, experience with operational systems and process engineering, prior entrepreneurial experience, and a long-standing focus on eliminating unnecessary operational motion.

|  | FOUNDER / PRODUCT CONNECTION Identify the work that can be standardized. Route exceptions deliberately. Preserve human judgment where it adds value. Reduce unnecessary motion. |
| --- | --- |

## 14.8 GCVC

GCVC is the primary investor target currently identified for DRE.

|  | GCVC POSITIONING We built a deterministic-first outside-counsel billing review product for the organizations represented by your own general-counsel network. |
| --- | --- |

## 14.9 Strategic Value of a General-Counsel Investor Network

For DRE, access to general counsel can be more valuable than capital alone.

Product feedback

Customer introductions

Design-partner introductions

Pricing feedback

Procurement insight

Security expectations

OCG examples

Legal-operations expertise

Enterprise buying insight

Credibility with subsequent customers and investors

## 14.10 Legal-Tech Investors

DRE should also pursue investors specifically interested in legal technology and legal workflow.

GCVC

The LegalTech Fund

Legaltech Hub / accelerator-related opportunities

Relativity-related investment/innovation channels

LexisNexis accelerator/innovation channels

Surge and other enterprise/legal-technology opportunities

## 14.11 Investor Target Prioritization

Investor targets should be prioritized according to strategic fit, not merely availability.

Legal-tech focus

Enterprise software experience

Stage fit

Check-size fit

Corporate legal network

Customer-introduction capability

Microsoft relationship

Azure/enterprise technology experience

Regulatory/compliance interest

Geographic constraints

Application availability

Current fund activity

Portfolio conflicts

Ability to assist with commercialization

## 14.12 Accelerator Opportunities

Accelerators may provide value beyond direct investment.

Capital

Technical support

Cloud benefits

Customer introductions

Investor introductions

Product mentorship

Enterprise-sales guidance

Legal-tech ecosystem access

Microsoft Investor Network referral

Marketplace preparation

## 14.13 Thirty-Target Application Board

The current investor strategy includes a 30-target application checklist.

Research required

Appropriate

Not appropriate

Application available

Introduction required

Materials required

Ready

Submitted

Follow-up

Meeting

Declined

Active diligence

Closed

## 14.14 Common Application Asset Stack

Most investor applications repeatedly request variations of the same underlying information.

Working demo

Sample input

Product website

Waitlist/customer evidence

Founder biography

Pitch deck

Architecture

Market/problem statement

Revenue model

Use of funds

Product roadmap

Accurate Azure status

Customer/evaluator feedback

## 14.15 Product Website

The DRE website is itself an investor asset.

What DRE does

Who it serves

How billing review works

Deterministic architecture

Consensus architecture

Azure architecture

Security direction

Validation methodology

Working demonstration

Technical documentation

## 14.16 Pitch Deck

The pitch deck should compress the larger DRE evidence base into an investor decision sequence.

What is the problem?

Who has it?

Why is it expensive or operationally painful?

What is DRE?

How does it work?

Why is the architecture different?

Why now?

What has already been built?

Can I see it work?

What does the market look like?

Who competes?

Why can DRE win?

What is the commercial model?

What evidence exists?

What is the Azure/Microsoft strategy?

What remains to be built?

What capital is being raised?

What will the capital accomplish?

Why this founder?

## 14.17 Architecture Material

Technical investors and enterprise-focused investors may want considerably more architecture depth than belongs in the main deck.

Deterministic engine

Transaction orchestration

Consensus wrapper

Agent roles

Referee logic

Azure infrastructure

Network direction

Key management

Persistence

Validation

Human authority

Audit evidence

## 14.18 Market Evidence

Investor materials should distinguish external market evidence from DRE-specific validation.

| EXTERNAL MARKET EVIDENCE | DRE-SPECIFIC EVIDENCE |
| --- | --- |
| Corporate legal departments already purchase e-billing technology; legal-billing review is established; users report workflow and implementation pain; customers sometimes want narrower functionality. | Demo use, waitlist, feedback, reviews, design partners, customer discussions, commercial commitments, revenue, deployment, and measured outcomes. |

The first supports the market thesis.

The second supports the company.

## 14.19 Customer Evidence Before Scale

DRE does not need hundreds of customers before investor outreach begins.

A general counsel who uses the demo and asks for follow-up

A legal-operations professional identifying a specific required feature

A design partner willing to evaluate deployment

A company willing to provide OCG requirements

A paid early customer

A Microsoft or investor introduction to a qualified corporate legal buyer

## 14.20 Revenue Evidence

Revenue should be reported conservatively and precisely.

|  | COMMERCIAL PROGRESSION Interest → conversation → proposal → signed engagement → payment → deployment → continuing use. |
| --- | --- |

Investor materials should not collapse those stages.

## 14.21 Initial Commercial Hypothesis

The current design-partner hypothesis includes an initial $10,000 commercial engagement for serious early customers willing to work directly with DRE during product maturation.

## 14.22 Investment Ask

The exact investment ask has not yet been finalized.

How much capital is being raised?

What milestones does that capital purchase?

How long does it extend runway?

What should DRE look like when that capital has been deployed?

The amount should therefore follow the operating plan and use-of-funds analysis.

## 14.23 Use of Funds

Potential DRE uses of investment capital include:

Product engineering

Azure infrastructure

Enterprise hardening

Security

Validation

Customer deployment

Legal/commercial documentation

Product design

Customer acquisition

Marketplace preparation

Support capability

Founder/company operating runway

## 14.24 Milestone-Based Capital Story

A strong capital story connects dollars to measurable progress.

|  | CAPITAL STORY Working demonstration → Live evaluator evidence → Design partners → Customer-deployable Azure architecture → Initial commercial customers → Repeatable deployment → Marketplace readiness → Recurring revenue. |
| --- | --- |

## 14.25 Microsoft as Investor Evidence

DRE’s Microsoft strategy strengthens the investor narrative when represented accurately.

Microsoft for Startups participation/progression

Azure deployment

Increasing legitimate Azure workload adoption

Customer-owned Azure architecture

Azure OpenAI integration

Infrastructure as Code

Validation work

Marketplace direction

Future co-sell potential

## 14.26 Investor Network and Microsoft

The Microsoft Investor Network creates another connection between fundraising and technical commercialization.

Additional Microsoft startup benefits

Technical guidance

Azure resources

Marketplace preparation

Co-sell pathways

## 14.27 Due-Diligence Materials

DRE should progressively assemble an organized diligence package.

Company overview

Founder biography

Product overview

Working demo

Demo sample data

Product architecture

Current implementation status

Development roadmap

Azure architecture

Security architecture

Validation methodology

Market research

Competitive analysis

Customer evidence

Commercial model

Pricing hypothesis

Investor pipeline

Microsoft strategy

Intellectual-property ownership

Corporate structure

Financial model

Use of funds

Risk/dependency register

## 14.28 Technical Diligence

Technical diligence should allow an investor or qualified technical reviewer to understand both the strengths and unfinished areas of DRE.

What code exists?

What is deterministic?

Where is AI involved?

How are agent results aggregated?

What happens when AI fails?

How is human authority preserved?

What Azure resources exist?

What remains to be deployed?

How will customer data remain in the customer environment?

How will identity work?

How will private connectivity work?

What evidence is retained?

How is infrastructure validated?

What remains before production?

## 14.29 Commercial Diligence

Commercial diligence should eventually answer:

Who buys DRE?

What problem triggers purchase?

What does the customer use today?

Why would they add DRE?

How difficult is deployment?

How is DRE priced?

How long is the sales cycle?

What evidence exists of willingness to pay?

What is the expansion path?

What creates recurring revenue?

What prevents incumbent vendors from replicating the capability?

What does customer acquisition require?

## 14.30 Intellectual-Property Diligence

Investors will need confidence that Engineered Launch owns or has appropriate rights to the product being financed.

DRE source-code ownership

Product-document ownership

Domain ownership

Brand/name status

Third-party dependencies

AI/model dependencies

Open-source dependencies

Contractor contributions if any

Customer-specific configuration rights

Future licensing structure

## 14.31 Risk Disclosure

Credible investor materials should identify meaningful risks rather than implying that every major uncertainty has already been eliminated.

Enterprise hardening still required

Customer validation still developing

Final pricing not established

Consensus architecture still evolving

Azure production architecture incomplete

OCG variability

Enterprise procurement/security requirements

Competitive response

Customer adoption

Founder bandwidth and company resources

## 14.32 Application Efficiency

Because many investor applications request overlapping information, DRE should maintain reusable source material rather than writing the company story from scratch thirty times.

|  | OPERATING MODEL Canonical company/product facts → reusable application assets → target-specific adaptation. |
| --- | --- |

## 14.33 Investor Outreach Sequence

The investor sequence can run in parallel with customer and product development:

|  | INVESTOR SEQUENCE Working demo → core investor assets → highest-fit applications/outreach → continued customer evidence → investor conversations → deeper diligence → commercial evidence → follow-up. |
| --- | --- |

## 14.34 Investor Update Strategy

Investors who express interest but are not ready to act immediately can become part of a structured update path.

Demo launched

First external users

Significant product feedback

Design partner

First commercial customer

Azure deployment milestone

Microsoft milestone

New enterprise control completed

Marketplace milestone

Measured customer result

## 14.35 Strategic Investor Principle

The best investor for DRE is not necessarily the investor offering the fastest check.

Customer access

Legal-industry credibility

Product validation

Enterprise sales

Microsoft relationships

Recruiting

Subsequent fundraising

Commercial strategy

## 14.36 Investor Strategy Principle

The investor strategy can be summarized as:

|  | INVESTOR STRATEGY Do not ask investors to finance an abstraction when DRE can increasingly show them the product. Show the architecture. Show the code-backed workflow. Show the working demo. Show the Azure direction. Show what is implemented. Show what remains. Show real evaluators. Show customer evidence as it develops. Show a focused commercial path. Show exactly what additional capital changes. |
| --- | --- |

And pursue investors who can contribute not only money, but direct leverage into the corporate legal market DRE was built to serve.

# 15. Intellectual Property & Company Structure

DRE’s intellectual-property and company structure should establish a clear answer to a basic diligence question:

What is the product, who owns it, and what exactly can Engineered Launch sell, license, deploy, improve, and finance?

The current operating position is:

| COMPANY / PRODUCT OWNER | PRODUCT |
| --- | --- |
| Engineered Launch | DRE / Dr. E — Deterministic Review Engine |

DRE is being developed as a repeatable software product belonging to Engineered Launch rather than as customer-owned work product or a collection of unrelated consulting deliverables.

That ownership structure needs to remain consistent across source code, documentation, domains, branding, commercial agreements, Microsoft relationships, customer deployments, and investor materials.

## 15.1 Engineered Launch Ownership

Engineered Launch is the company under which DRE is being developed and commercialized.

Software source code

Deterministic processing logic

Transaction orchestration

Consensus architecture

Agent-role definitions

Referee logic

Infrastructure definitions

Validation systems

Data structures

Product documentation

Technical diagrams

Demonstration software

Website material

Commercial materials

Product research

Product-development methodology

## 15.2 DRE Product Ownership

DRE should remain identifiable as an Engineered Launch product.

Customer deployment into a customer’s Azure environment should not, by itself, change ownership of the underlying DRE software.

| DRE PRODUCT | CUSTOMER DEPLOYMENT AND USE |
| --- | --- |
| Reusable Engineered Launch software product | Deployment and use rights governed by the commercial relationship. |

Infrastructure location and software ownership are separate questions.

## 15.3 Customer-Owned Azure vs. Engineered Launch IP

The intended deployment model creates two forms of control that should not be confused.

Azure subscription

Customer data

Customer identities

Customer network

Customer security policy

Customer-specific OCGs

Customer-specific configuration

Human-review authority

The customer controls its Azure environment.

Engineered Launch retains ownership of its DRE intellectual property, subject to the final commercial and licensing agreements.

That separation allows DRE to provide customer-controlled deployment without transferring the underlying product to each customer.

## 15.4 Software Intellectual Property

The DRE software-IP estate includes more than a single application file.

Deterministic compliance engine

Rule-processing architecture

Transaction contracts

Orchestration pipeline

Early-exit logic

Consensus wrapper

Agent-role architecture

Vote aggregation/referee logic

Human-escalation architecture

Financial-processing logic

Audit-record structures

Azure deployment definitions

Infrastructure-validation tooling

Demonstration software

User interface

Output-generation logic

Future policy-management systems

Future production deployment tooling

## 15.5 Source-Code Ownership

Source-code ownership should remain traceable.

Where the source resides

When it was created

Who created or contributed to it

Which third-party tools assisted development

Which external libraries or dependencies it uses

Which license governs those dependencies

Whether any customer-specific code is included

Whether any third party possesses ownership rights

## 15.6 AI-Assisted Development

DRE is being developed with extensive use of AI-assisted development tools.

Which code is part of DRE?

Which third-party packages are incorporated?

What licenses apply?

What external model or service dependencies exist?

Was any restricted third-party source incorporated?

Are there components Engineered Launch does not have the right to distribute?

## 15.7 Third-Party Dependencies

DRE will depend on technology Engineered Launch does not own.

Microsoft Azure

Azure OpenAI

Azure Cosmos DB

Azure Key Vault

Microsoft Entra ID

Azure networking services

Azure monitoring services

JavaScript/TypeScript libraries

Other software packages incorporated into the product

| ENGINEERED LAUNCH IP | LICENSED / EXTERNAL PLATFORM DEPENDENCIES |
| --- | --- |
| Reusable DRE product architecture and software. | Microsoft Azure services, open-source libraries, model/service dependencies, and other third-party technology. |

## 15.8 Open-Source Dependency Governance

As DRE develops, its open-source dependency inventory should become explicit.

Package name

Version

License

Purpose

Whether it is distributed with DRE

Whether modifications were made

Applicable notice or attribution requirements

Known security considerations

## 15.9 Product Documentation Ownership

DRE’s documentation is part of the company’s intellectual-property estate.

Architecture documents

Component guides

Deployment guides

Validation methodology

Product specifications

Diagrams

Flowcharts

Demonstration documentation

Customer-facing technical documents

Investor technical material

Product research and synthesis

## 15.10 Research and Product Knowledge

The research developed around DRE also forms part of the company’s product knowledge base.

Legal-billing workflow

OCG enforcement

Customer pain

Competitor behavior

Product positioning

Azure architecture

Microsoft commercialization

Investor targeting

Customer validation

Product boundaries

## 15.11 Customer Data

Customer data should remain conceptually separate from DRE intellectual property.

Legal-billing files

Matter information

OCGs

Billing policies

Customer-specific configurations

Human-review decisions

Customer feedback

Customer operational records

## 15.12 Customer-Specific OCGs and Policies

Outside Counsel Guidelines present an especially important ownership distinction.

Customer’s original policy

Customer-specific configuration

Generic DRE rule capability

Improvements to the DRE rule engine

Reusable product functionality developed while supporting the customer

## 15.13 Customer Configuration vs. Core Product

DRE should maintain a conceptual boundary between core product and customer configuration.

Customer-specific OCG rules

Matter-specific rules

Authorized exceptions

Review thresholds

Routing

Output requirements

Environment settings

| CORE PRODUCT | CUSTOMER CONFIGURATION |
| --- | --- |
| Reusable engine, orchestration, consensus architecture, deployment framework, interfaces, validation, and audit mechanisms. | Customer-specific OCG rules, matter-specific rules, authorized exceptions, review thresholds, routing, output requirements, and environment settings. |

## 15.14 Improvements Arising From Customer Work

Early design partners may identify changes that materially improve DRE.

The company needs a commercial framework allowing product learning to improve the reusable DRE product while protecting the customer’s confidential information and customer-owned material.

The customer’s confidential OCG remains the customer’s material.

The generalized product capability developed to support that requirement may become part of DRE.

The final agreement should make those boundaries explicit.

## 15.15 Licensing Model

Because DRE is intended for deployment inside customer-owned Azure environments, the commercial model will eventually require a software-license or subscription structure appropriate to that deployment.

Deploy

Access

Execute

Configure

Use

Receive updates

Receive support

## 15.16 Deployment Artifacts

Customer deployment may involve delivering or executing artifacts such as:

Bicep

Application packages

Containers

Configuration

Scripts

Rule sets

Documentation

Validation tools

## 15.17 Source-Code Exposure

Customer-owned deployment does not automatically require unrestricted source-code delivery.

Source

Compiled/transpiled application

Container

Deployment package

Infrastructure definition

Configuration

Managed update

## 15.18 Domain Ownership

DRE’s domain and web properties are company assets.

Primary DRE domain

Relevant subdomains

DNS

Hosting

TLS certificates

Registrar account

Administrative access

Associated email identities

## 15.19 Brand and Product Naming

The working product identity is DRE and Dr. E / Deterministic Review Engine.

Existing trademarks

Similar legal-tech products

Similar software products

Domain availability

Marketplace naming conflicts

Search ambiguity

Appropriate trademark strategy

## 15.20 Trademark Strategy

If DRE/Dr. E remains the final commercial identity, Engineered Launch can evaluate whether trademark registration is appropriate.

Company name

Product name

Product logo

Other distinctive product identifiers

## 15.21 Copyright

Original DRE source code, documentation, diagrams, website copy, and other copyrightable materials may receive copyright protection subject to applicable law and the circumstances of their creation.

Source history

Creation dates

Version history

Authorship/contribution records

Final published materials

## 15.22 Patent Evaluation

Some portions of DRE’s architecture may eventually warrant evaluation for potential patent protection.

Deterministic/semantic review routing

Consensus architecture

Legal-billing policy execution

Evidence-chain construction

Human-authority integration

Other original processing mechanisms

That is not the same as asserting that DRE currently has patentable inventions or issued patent rights.

Patent decisions should follow professional IP review and commercial strategy.

The company should not publicly describe DRE as patented or patent-pending unless that status actually exists.

## 15.23 Trade Secrets

Some DRE knowledge may be more appropriately protected as confidential know-how or trade-secret material rather than through public disclosure.

Internal rule-development methodology

Model/agent configuration

Evaluation methodology

Customer-specific implementation knowledge

Product tuning

Proprietary datasets

Internal commercial methods

Unpublished architecture improvements

## 15.24 Public Documentation vs. Confidential Material

DRE is deliberately producing substantial public-facing technical documentation.

Public

Customer

Confidential customer

Investor diligence

Internal

Restricted technical material

## 15.25 Company Separation

DRE belongs within the Engineered Launch business structure rather than being mixed indiscriminately with unrelated businesses or products.

Company identity

Product ownership

Banking/accounting

Contracts

Domains

Azure/Microsoft identity

Investor materials

Revenue

Expenses

Intellectual-property records

## 15.26 Contract Structure

DRE will eventually require a coherent contract stack.

Customer agreement

Software license/subscription terms

Design-partner agreement

Deployment terms

Support terms

Data/privacy terms

Confidentiality provisions

Intellectual-property provisions

Customer-data provisions

Feedback/improvement provisions

Limitation-of-liability provisions

Termination provisions

Marketplace-specific terms where applicable

## 15.27 Design-Partner Agreements

Design partners create special IP considerations because they may participate actively in product development.

What does the customer provide?

What remains customer confidential information?

Who owns the existing DRE product?

Who owns generalized product improvements?

How may customer feedback be used?

What rights does the design partner receive?

May the customer’s name be used?

May results become a case study?

What happens when the design-partner period ends?

## 15.28 Contractor and Contributor IP

If additional developers, designers, consultants, employees, or other contributors work on DRE, Engineered Launch should ensure the relevant agreements establish appropriate rights in work created for the product.

Contributor

Work performed

Engagement type

Applicable agreement

IP assignment/license

Confidentiality obligation

## 15.29 Repository and Asset Control

Operational IP protection also depends on controlling the systems where DRE assets reside.

Source-code storage

Development environments

Azure

Domains

Product documentation

Deployment artifacts

Credentials

Investor materials

Customer configurations

## 15.30 Version and Provenance Records

DRE is evolving rapidly.

Code

Architecture

Documentation

Rules

Diagrams

Infrastructure

Product requirements

Commercial materials

## 15.31 Investor Diligence

A future investor should be able to receive a straightforward answer to:

Who owns DRE?

Does Engineered Launch own the code it is presenting?

Are there contributors with competing rights?

What third-party licenses apply?

What customer material is embedded in the product?

Does the company control the domain and infrastructure?

What brand protection exists?

What contractual obligations restrict commercialization?

## 15.32 Acquisition Readiness

The same discipline supports potential future acquisition.

Source code

Product architecture

Documentation

Brand

Domains

Customer agreements

Revenue

Deployment systems

Data rights

IP rights

Marketplace position

Microsoft relationships

## 15.33 Immediate IP Priorities

The immediate IP/company-structure priorities are:

1. Maintain consistent Engineered Launch ownership of DRE.

2. Preserve source-code and document provenance.

3. Maintain separation between reusable DRE IP and customer-owned data/policies.

4. Inventory important third-party/open-source dependencies.

5. Maintain control of DRE domains and product accounts.

6. Keep company/product identity consistent across Azure, Microsoft, website, investor, and commercial materials.

7. Establish appropriate agreements before design-partner/customer work creates ownership ambiguity.

8. Evaluate final brand/trademark protection once naming is settled.

9. Preserve confidential internal material deliberately.

10. Build an IP record capable of surviving investor and customer diligence.

## 15.34 Intellectual-Property Principle

The governing principle is:

|  | GOVERNING PRINCIPLE The customer owns and controls what belongs to the customer. Engineered Launch owns and develops the reusable DRE product. Customer-specific configuration remains distinguishable from core product architecture. Third-party technology remains attributable to its actual owner and license. |
| --- | --- |

As DRE grows, every important asset should have an answer to three questions:

What is it?

Where did it come from?

Who has the right to use and commercialize it?

A clean answer to those questions turns DRE from a collection of development work into an intellectual-property estate capable of supporting customers, recurring licensing, Microsoft Marketplace distribution, investment, and future company value.

# 16. Deployment Roadmap

DRE’s deployment roadmap reflects the product’s current position, rather than the earlier time-based development sequence.

The earlier architecture work contemplated a longer progression through security foundations, sandbox runtimes, consensus, storage, compliance validation, and market launch. DRE has moved beyond that planning sequence unevenly: substantial deterministic processing, orchestration, consensus logic, Azure infrastructure definitions, validation methodology, documentation, and demonstration components already exist, while portions of the intended enterprise Azure environment remain unimplemented. LegalFirewall_Azure_Deployment_Process_Guide_main_bicep.docx

The roadmap should therefore be organized around demonstrable exit conditions, not arbitrary week numbers.

The four deployment phases are:

| PHASE | NAME |
| --- | --- |
| 1 | Demonstrable DRE |
| 2 | Live Validation & Customer Evidence |
| 3 | Product / Documentation Completion |
| 4 | Enterprise Hardening & Commercial Deployment |

These phases overlap where appropriate. Product development, customer discovery, Azure development, documentation, investor activity, and Microsoft progression do not need to wait for one another unnecessarily.

What matters is maintaining a clear distinction between what DRE demonstrates now, what customer evidence establishes next, what remains incomplete, and what must be proven before enterprise production claims are made.

## 16.1 Phase 1 — Demonstrable DRE

The immediate objective is to make the core DRE proposition observable.

The product already has meaningful component-level foundations. Phase 1 assembles those foundations into something another person can actually use and evaluate.

|  | PHASE 1 CENTER One legal-billing file in → actual DRE processing → two understandable result files out. |
| --- | --- |

### 16.1.1 Phase 1 Objective

The objective is a working demonstration capable of proving the essential DRE workflow without representing itself as a finished enterprise deployment.

1. Arrive at DRE.

2. Understand what it does.

3. Obtain the supplied synthetic legal-billing sample.

4. Select or drag the sample into the demo.

5. Initiate actual processing.

6. See the resulting review counts.

7. Understand what cleared automated review.

8. Understand what requires human attention.

9. Inspect useful transaction-level information.

10. Download the two result populations.

11. Provide feedback or continue into early access.

### 16.1.2 Product Surface

Phase 1 needs a coherent public product surface consisting of:

DRE overview

Strong customer-problem positioning

Product explanation

Current source-backed technical pages

Working demonstration

Corresponding documentation

Responsive explanatory diagrams

Feedback mechanism

Waitlist / early-access path

### 16.1.3 Demo Data Boundary

The public demonstration uses supplied synthetic legal-billing data.

| PUBLIC DEMO | CUSTOMER OPERATION |
| --- | --- |
| Supplied synthetic data. | Actual billing data inside the customer’s Azure environment. |

### 16.1.4 Demonstrated Processing

The demonstration should exercise the processing architecture rather than merely present predetermined results.

|  | CURRENT SEQUENCE Billing transaction → deterministic evaluation → early exit where semantic review is unnecessary → consensus where required → deterministic routing → audit receipt / result state. |
| --- | --- |

The current validation material also contains a three-transaction synthetic dataset intended for deterministic engine execution. DRE_runtests_ts_Relevance_and_Infrastructure_Validation.docx

### 16.1.5 Phase 1 Output

The simplified evaluator-facing output is:

PASSED CONSENSUS

HUMAN REVIEW

The internal architecture can remain substantially more sophisticated than those labels.

The purpose of the demonstration is to make the complexity useful without making the evaluator operate it.

### 16.1.6 Phase 1 Documentation

The current DRE documents provide the basis for the initial product pages.

### 16.1.7 Phase 1 Exit Condition

Phase 1 is complete when:

|  | EXIT CONDITION An external evaluator can reach DRE, understand the product, process the supplied synthetic legal-billing sample through an actual DRE workflow, receive the Passed Consensus and Human Review outputs, inspect understandable results, download them, and provide feedback. |
| --- | --- |

That is the first major deployment threshold.

DRE becomes demonstrable.

## 16.2 Phase 2 — Live Validation & Customer Evidence

Once DRE can be demonstrated, the next phase is not immediately to build every conceivable enterprise feature.

The next question is:

|  | PHASE 2 QUESTION What happens when real people use it? |
| --- | --- |

Phase 2 deliberately places DRE in front of evaluators so subsequent development is informed by evidence rather than exclusively by internal assumptions.

### 16.2.1 Phase 2 Objective

The objective is to generate real external evidence around:

Product comprehension

Workflow usefulness

Output usefulness

Missing capabilities

Customer objections

Legal-operations requirements

Deployment concerns

Security concerns

Commercial interest

Willingness to continue evaluating DRE

### 16.2.2 Evaluator Exposure

DRE can be placed in front of relevant evaluators through channels including:

Direct legal-operations outreach

Corporate legal contacts

Reddit

Professional networks

Investor introductions

Microsoft-related relationships

Early-access invitations

### 16.2.3 Usage Evidence

Phase 2 begins collecting behavioral evidence such as:

Demo starts

Completed runs

Result inspection

Result downloads

Feedback submissions

Waitlist registrations

Repeat engagement

Abandonment

Errors

Requests for further discussion

### 16.2.4 Structured Feedback

Evaluator feedback should be captured persistently.

Was DRE immediately understandable?

Was the sample workflow clear?

Were the two outputs useful?

Was the reason for Human Review understandable?

What information was missing?

What would be required for actual organizational use?

What would prevent adoption?

What existing system would DRE need to coexist with?

What billing formats matter?

What OCG behavior matters?

What security or deployment questions arise?

### 16.2.5 Customer-Pain Validation

Phase 2 tests the market-position hypotheses established earlier.

Do customers actually want a specialized billing-review layer rather than another broad legal-management platform?

Is manual review population a meaningful problem?

Does explainability materially matter?

Does customer-owned Azure deployment reduce adoption concern?

Is one-file/two-file output operationally useful?

Which existing systems must DRE coexist with?

### 16.2.6 OCG Evidence

Real legal-operations evaluators can begin exposing the variability DRE will eventually encounter in Outside Counsel Guidelines.

Deterministic

Semantic

Matter-dependent

Dependent on external information

Authorized-exception dependent

Human-judgment dependent

### 16.2.7 Human-Review Evidence

Human Review is itself an important source of product learning.

Agreement with DRE

Modification of DRE recommendation

Rejection of recommendation

Additional information required

Missing rule

Incorrect rule

Semantic-review weakness

### 16.2.8 Early Commercial Evidence

Phase 2 can also begin producing progressively stronger commercial signals:

|  | COMMERCIAL SIGNALS Demo user → waitlist → conversation → serious evaluation → design-partner interest → commercial proposal → engagement. |
| --- | --- |

The stages remain distinct.

A waitlist registration is not revenue.

A positive review is not a customer.

A design-partner conversation is not a signed engagement.

### 16.2.9 Investor Activity During Phase 2

Investor work can proceed while customer validation occurs.

Demo launched

Evaluators

Feedback

Waitlist

Qualified legal-operations engagement

Design-partner discussions

Commercial commitments

Azure milestones

### 16.2.10 Phase 2 Exit Condition

Phase 2 reaches its meaningful exit when DRE has enough external evidence to distinguish:

|  | EXIT CONDITION What evaluators understand, what they value, what they need, what prevents adoption, and which requirements repeatedly appear strongly enough to influence the product. |
| --- | --- |

The output of Phase 2 is therefore not merely a collection of comments.

It is a prioritized body of customer evidence capable of directing the next build.

## 16.3 Phase 3 — Product / Documentation Completion

Phase 3 converts what DRE has learned into a more complete and internally consistent product system.

This is where the website, source documents, software, diagrams, demo behavior, architecture, and customer requirements are compared systematically.

|  | PHASE 3 OBJECTIVE Identify the difference between what DRE currently says, what DRE currently does, what customers need, and what the intended product must become. |
| --- | --- |

### 16.3.1 Gap Inventory

Phase 3 begins with a structured gap review.

Product behavior

Deterministic processing

Consensus behavior

Human-review workflow

OCG configuration

File ingestion

Output

Audit evidence

Azure architecture

Security

Validation

Documentation

Website

User experience

Commercial model

Customer onboarding

### 16.3.2 Documentation Gap Review

The website and current source-document set provide a useful mechanism for identifying missing substantive documentation.

Does a current source document exist?

Does it still describe current DRE?

Does it contain obsolete medical or other legacy scope?

Does it distinguish current and intended architecture?

Does the webpage accurately reflect it?

Does the implementation support what the document says?

### 16.3.3 Page Gap Review

The reverse comparison should also occur.

Does it need a webpage?

Is the information already represented adequately elsewhere?

Is it customer-facing, investor-facing, technical, or internal?

Is the document obsolete?

Should it be downloadable rather than a standalone page?

### 16.3.4 Product / Document Pairing

The intended mature workflow remains:

|  | MATURE WORKFLOW Product concept established → substantive document created or updated → corresponding webpage created → responsive visual incorporated where useful → document available for download. |
| --- | --- |

The product, document, webpage, and diagram should describe the same underlying DRE.

### 16.3.5 Current vs. Target Reconciliation

Phase 3 should explicitly reconcile differences between current and intended architecture.

| CURRENT CONSENSUS | INTENDED CONSENSUS |
| --- | --- |
| Three differentiated agents in a single parallel round followed by deterministic aggregation. | Three independent agents operating across multiple rounds followed by referee synthesis. |

### 16.3.6 Deterministic Engine Completion

Customer and OCG evidence can guide expansion of the deterministic engine.

Additional rule types

More precise narrative handling

Configurable OCG logic

Matter/customer policy support

Authorized exceptions

More robust financial treatment

Better rule evidence

Improved rule provenance

Safer handling of ambiguous conditions

### 16.3.7 Consensus Completion

Phase 3 can advance the consensus architecture using evidence from controlled evaluation.

Multi-round consensus

Explicit disagreement handling

Reachable human-escalation conditions

Stronger structured outputs

Schema validation

Improved confidence handling

Better reasoning/evidence capture

Error-state visibility

Model comparison

Agent tuning

Referee refinement

### 16.3.8 Human Review Completion

The Human Review population must eventually become a usable operational workflow rather than simply a result category.

What evidence does the reviewer need?

What actions can the reviewer take?

How is disposition recorded?

How are overrides preserved?

How are authorized exceptions handled?

What returns to the surrounding billing workflow?

What becomes product-learning evidence?

### 16.3.9 File-Format Completion

Current demonstration input is deliberately controlled.

Production requirements may eventually require support for legal billing formats such as LEDES® 1998B and customer-specific structured files.

Phase 3 can establish the normalization layer required to translate supported external formats into DRE’s internal transaction contract.

That work should follow actual customer requirements rather than assuming every possible billing format must be supported immediately.

### 16.3.10 Audit-Evidence Completion

The current orchestration material already provides a unified audit receipt concept.

Rule identifiers

Rule reasoning

Processing state

Consensus attempt

Agent votes

Confidence

Errors

Correlation identifiers

Human disposition

Authorized override

Policy version

Final outcome

### 16.3.11 Phase 3 Exit Condition

Phase 3 is complete when the principal product gaps identified through the working demo, customer evidence, architecture review, and documentation review have been resolved sufficiently that:

|  | EXIT CONDITION The software, product definition, technical documentation, website, diagrams, and customer experience describe the same commercially deployable product direction. |
| --- | --- |

At that point, the primary remaining question becomes not what is DRE?, but has the enterprise deployment been hardened and proven sufficiently for controlled customer production use?

## 16.4 Phase 4 — Enterprise Hardening & Commercial Deployment

Phase 4 converts the validated product into a repeatable enterprise deployment.

The current Bicep documentation is explicit that the existing infrastructure definition is a foundation rather than a complete secure production environment. It currently declares a VNet, AppSubnet, Key Vault, Cosmos DB account, and Azure OpenAI account with public network access disabled, while private endpoints, DNS, identities, role assignments, application runtime, service configuration, monitoring, retention, and other controls remain implementation work. LegalFirewall_Azure_Deployment_Process_Guide_main_bicep.docx

Phase 4 closes that gap.

### 16.4.1 Phase 4 Objective

The objective is:

|  | PHASE 4 OBJECTIVE A repeatable, evidence-backed DRE deployment inside a customer’s Azure environment. |
| --- | --- |

The deployment should be capable of supporting real customer billing data according to the final security, privacy, governance, operational, and contractual requirements.

### 16.4.2 Infrastructure Foundation

The existing Bicep establishes:

Parameterized region

Consistent naming

Azure Virtual Network

AppSubnet

Key Vault

Cosmos DB account

Azure OpenAI account

Disabled public network access for Azure OpenAI

Those are foundations.

They should not be described as the complete production security architecture. LegalFirewall_Azure_Deployment_Process_Guide_main_bicep.docx

### 16.4.3 Private Access

The source deployment guide identifies private connectivity as the next major infrastructure layer.

Private endpoints

Private DNS

DNS links

Network restrictions

Routing

Workload integration

Service-specific public-access restrictions

|  | EXIT CONDITION Approved workloads can reach required services through the intended private path while unintended paths are denied. |
| --- | --- |

### 16.4.4 Identity and Authorization

Production DRE should move toward attributable, least-privilege identity.

Managed identities

RBAC

Deployment identity

Application identity

Reviewer access

Tested authorization

The target condition is that application access does not depend on secrets embedded in code and that permissions are attributable and testable.

### 16.4.5 Data Layer

The current Bicep provisions a Cosmos DB account but not the complete DRE data model.

Database

Containers

Partitioning

Consistency

Authorization

Private access

Backup

Retention

Audit records

Transaction state

### 16.4.6 Azure OpenAI Deployment

The current infrastructure provisions an Azure OpenAI account with public network access disabled but does not create the complete model-serving environment.

Private endpoint

DNS

Model deployment

Identity/RBAC

Content-control decisions

Quotas

Logging

Application connectivity

### 16.4.7 Application Runtime

The production application requires a defined Azure runtime and connection into the governed architecture.

### 16.4.8 Messaging / Transaction Coordination

The intended architecture includes controlled transaction movement between processing components.

Queue/topic structure

Identity

Retry behavior

Dead-letter behavior

Correlation

Ordering where required

Failure handling

Monitoring

### 16.4.9 Observability

The current deployment guide explicitly identifies observability as unfinished work.

Diagnostic settings

Log Analytics

Application telemetry

Alerts

Access events

Failures

Latency

Policy events

Deployment changes

Correlation identifiers

### 16.4.10 Environment Separation

Development, test, pilot, and production-like environments should become reproducible rather than manually divergent.

### 16.4.11 Infrastructure Validation

The DRE validation document defines the intended role of runtests_ts as converting infrastructure design into repeatable evidence.

|  | RECOMMENDED VALIDATION SEQUENCE Static checks → ephemeral deployment → control assertions → connectivity testing → data/model testing → evidence capture → cleanup. |
| --- | --- |

That is important because enterprise hardening is not complete merely when resources exist.

The controls must be tested.

### 16.4.12 Negative Security Testing

Validation should prove denied paths as well as successful ones.

The source validation plan specifically identifies future tests confirming that public or unauthorized paths fail after the private-access design is implemented. DRE_runtests_ts_Relevance_and_Infrastructure_Validation.docx

This turns statements such as “private” or “restricted” into evidence-backed claims.

### 16.4.13 Repeatability

A customer deployment should eventually be repeatable from controlled infrastructure definitions.

Predictable resource creation

Known configuration

Environment-specific parameters

Deployment evidence

Validation evidence

Controlled updates

Controlled rollback/recovery strategy

Minimal undocumented manual configuration

### 16.4.14 Recovery

Production readiness also requires defined failure and recovery behavior.

Application failure

AI-service failure

Data-layer failure

Connectivity failure

Deployment failure

Configuration failure

Human-review continuity

Audit-record preservation

Backup/recovery

Environment restoration

### 16.4.15 Retention and Governance

Production deployment requires explicit decisions about:

Transaction retention

Audit retention

Logs

Customer data

Human-review records

Policy versions

Backups

Deletion

Evidence required for governance

### 16.4.16 Customer Deployment Package

A mature customer deployment should eventually have a repeatable package containing the necessary combination of:

DRE application

Infrastructure definitions

Configuration

Deployment instructions

Customer prerequisites

Identity requirements

Network requirements

Data requirements

OCG configuration

Validation tooling

Documentation

Support information

Responsibility matrix

### 16.4.17 Pilot Deployment

Before broad production commercialization, DRE can move through controlled customer pilot deployment.

Actual customer Azure requirements

Enterprise security review

Deployment friction

Billing-format variability

OCG variability

User workflow

Human review

System reliability

Support requirements

Commercial operation

### 16.4.18 Commercial Deployment

Commercial deployment occurs when DRE is operating under an actual customer relationship with the required product, infrastructure, validation, security, contractual, and support controls established for that engagement.

Customer environment deployed

Product validation completed

Authorized users established

Customer data path established

Processing operational

Human authority established

Support relationship established

Commercial agreement active

### 16.4.19 Microsoft Progression

Enterprise hardening also advances DRE’s Microsoft strategy.

Legitimate Azure workloads

Sustained Azure consumption

Product evidence

Customer evidence

Technical-validation readiness

Marketplace readiness

### 16.4.20 Marketplace Readiness

Marketplace becomes relevant when DRE has enough commercial definition to answer:

What exactly is being purchased?

How is it priced?

How is it deployed?

What does the customer receive?

What support exists?

What terms apply?

What Azure architecture is required?

How does onboarding work?

### 16.4.21 Phase 4 Exit Condition

Phase 4 reaches its meaningful exit when DRE can be:

|  | EXIT CONDITION Deployed repeatably into an authorized customer Azure environment, validated against defined controls, connected through the intended architecture, operated with observable and auditable behavior, used with real customer legal-billing workflows, supported commercially, and represented accurately as an enterprise deployment rather than a demonstration. |
| --- | --- |

## 16.5 Roadmap Relationship

The four phases form a progression in evidence:

| PHASE | PRIMARY QUESTION | PRIMARY EVIDENCE |
| --- | --- | --- |
| 1 — Demonstrable DRE | Does the core product actually work in a form someone else can evaluate? | Working synthetic-data demonstration |
| 2 — Live Validation & Customer Evidence | Do relevant people understand, value, and want the product? | Usage, feedback, waitlist, customer/design-partner evidence |
| 3 — Product / Documentation Completion | What must DRE become based on product gaps and external evidence? | Completed product architecture, aligned documentation, resolved priority gaps |
| 4 — Enterprise Hardening & Commercial Deployment | Can DRE operate repeatably and credibly inside a real customer environment? | Validated customer-owned Azure deployment and commercial operation |

|  | EVIDENCE PROGRESSION We built it. → People used it. → We learned what the product must become. → Customers can deploy and operate it. |
| --- | --- |

## 16.6 Deployment Roadmap Principle

The roadmap is not governed by an artificial twelve-week calendar.

It is governed by evidence-backed exit conditions.

DRE does not need to wait for enterprise perfection before showing a working product.

It does not need to build every requested feature before collecting customer evidence.

It does not need to claim production readiness before the Azure controls are implemented and tested.

And it does not need to postpone customer, investor, or Microsoft activity while those systems mature.

The operating sequence is:

|  | OPERATING SEQUENCE Demonstrate what exists. Put it in front of people. Learn from what happens. Complete the product around evidence. Harden the deployment. Prove the controls. Deploy commercially inside the customer’s Azure environment. |
| --- | --- |

That sequence replaces the old calendar-driven plan with a roadmap tied directly to observable DRE maturity.